iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook P1 — Discovery, Gap Analysis & Permission Inventory

CyberArk → KeeperPAM Migration | SHIFT System

| Phase | P1 — Discovery, Gap Analysis & Permission Inventory |
| --- | --- |
| Duration | 3–4 weeks |
| Agents | 11 → 01 → 09 → 12 → 02 → 03 |
| Gate | YC-P1 — Migration lead + security sign-off |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: Full source system discovery. Maps every safe, account, dependency, and NHI. Produces gap analysis and permission translation report.

Duration: 3–4 weeks

Prerequisite: P0 complete, all preflight checks passing.

Who runs this: iOPEX delivery engineer (supervised)

Agent sequence: `11-source-adapter` → `01-discovery` → `09-dependency-mapper` → `12-nhi-handler` → `02-gap-analysis` → `03-permissions`

────────────────────────────────────────────────────────────────────────────────

P1 Checklist

☐  Source adapter configured for CyberArk on-prem

☐  Full account discovery complete

☐  Dependency scan complete (IIS, services, tasks, Jenkins, scripts, configs)

☐  NHI classification complete

☐  Gap analysis report reviewed and signed off

☐  Permission translation report reviewed — flagged sensitive permissions approved

☐  Wave classification plan agreed

────────────────────────────────────────────────────────────────────────────────

Run P1 (Full Automated Sequence)

# Dry run first — no API writes, validates all connections

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py run P1 --dry-run"

# Review dry-run output, then run live

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py run P1"

The coordinator runs all 6 P1 agents in sequence. Each agent gates on the prior agent's output. Estimated wall time: 2–8 hours depending on account count and PVWA response times.

Monitor progress:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py status"

────────────────────────────────────────────────────────────────────────────────

Run Agents Individually (if needed)

If the full P1 run fails mid-sequence, restart from the failed agent:

Agent 11 — Source Adapter (Multi-Vendor)

Normalizes source data from CyberArk on-prem into the common migration format.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 11-source-adapter"

What it does:

Authenticates to CyberArk PVWA

Exports all safes and accounts in normalized format

Handles pagination (batch size 1000)

Output: raw account export saved to `output/state/raw/agent_11_source_adapter/`

Verify:

# Check raw export count

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 -c \"

import json

data = json.load(open('output/state/raw/agent_11_source_adapter/P1.json'))

print('Accounts exported:', len(data.get('accounts', [])))

print('Safes:', len(data.get('safes', [])))

\""

────────────────────────────────────────────────────────────────────────────────

Agent 01 — Discovery & Dependency Mapping

Enumerates all CyberArk safes and accounts. Detects NHIs via 3-signal method.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 01-discovery"

What it does:

Calls `GET /Safes` — enumerates all accessible safes

Calls `GET /Accounts` per safe — full account inventory

NHI signal detection: platform type + name patterns + safe name patterns

Dependency detection: calls CyberArk Applications API

Output: discovery report at `output/reports/agent_01_discovery_P1.json`

Verify:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_01_discovery_P1.json | python3 -m json.tool | head -40"

Expected: `total_safes`, `total_accounts`, `nhi_count`, `dependency_count` populated.

────────────────────────────────────────────────────────────────────────────────

Agent 09 — Dependency Mapper

6-scanner infrastructure crawl. Finds everything that calls CyberArk credentials.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 09-dependency-mapper"

What it does:

Scanner 1: IIS application pool identities and connection strings

Scanner 2: Windows services using managed accounts

Scanner 3: Scheduled tasks using CyberArk accounts

Scanner 4: Jenkins credential references

Scanner 5: Script files with hardcoded CyberArk references

Scanner 6: Config files (XML, JSON, INI) with CyberArk URLs or AppIDs

Output: dependency map at `output/reports/agent_09_dependency_mapper_P1.json`

Requires: Read access to client infrastructure. May require elevated credentials or remote WinRM access.

Verify:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_09_dependency_mapper_P1.json | python3 -m json.tool | grep -E 'total_|scanner'"

────────────────────────────────────────────────────────────────────────────────

Agent 12 — NHI Classification

Classifies all detected non-human identities into 7 subtypes with weighted scoring.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 12-nhi-handler"

NHI subtypes classified:

| Subtype | Example |
| --- | --- |
| ServiceAccount | svc-iis-apppool |
| APIKey | AWS access key |
| CertificateIdentity | TLS client cert |
| DatabaseCredential | db-sa-prod |
| CloudIdentity | Azure SP, GCP SA |
| PipelineCredential | Jenkins, GitHub Actions |
| AutomationCredential | Ansible, Terraform |

Verify:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_12_nhi_handler_P1.json | python3 -m json.tool | grep -E 'subtype|count|confidence'"

────────────────────────────────────────────────────────────────────────────────

Agent 02 — Gap Analysis

10-domain gap analysis mapped to PCI-DSS, NIST 800-53, HIPAA, SOX.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 02-gap-analysis"

10 domains analyzed:

Authentication & Access Control

Safe/Vault Structure Parity

Permission Model Compatibility

Platform/Record Type Coverage

NHI Migration Complexity

Integration Point Count

CPM/Rotation Policy Coverage

Audit Log Continuity

Compliance Control Gaps

Operational Readiness

Output: Gap analysis report at `output/reports/agent_02_gap_analysis_P1.json`

Review the report:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_02_gap_analysis_P1.json | python3 -m json.tool | python3 -c \"

import json, sys

data = json.load(sys.stdin)

for domain in data.get('gaps', []):

risk = domain.get('risk_level', 'UNKNOWN')

if risk in ('HIGH', 'CRITICAL'):

print(f'[{risk}] {domain[\\\"domain\\\"]}: {domain[\\\"finding\\\"]}')

\""

⚠ Any HIGH or CRITICAL gaps must be reviewed with the client before advancing to P2.

────────────────────────────────────────────────────────────────────────────────

Agent 03 — Permission Mapping (P1 Analysis)

Maps all 22 CyberArk safe member permissions. Flags the 7 security-sensitive permissions.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 03-permissions"

What it does in P1 (analysis only — no writes):

Calls `GET /Safes/{safe}/Members` for every safe

Maps all 22 permissions per member

Flags: `ManageSafe`, `ManageSafeMembers`, `AccessWithoutConfirmation`, `DeleteAccounts`, `UnlockAccounts`, `BackupSafe`, `SpecifyNextAccountContent`

Output: permission inventory at `output/reports/agent_03_permissions_P1.json`

Review flagged permissions:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_03_permissions_P1.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

flagged = data.get('flagged_members', [])

print(f'Flagged members requiring review: {len(flagged)}')

for m in flagged[:10]:

print(f'  Safe: {m[\\\"safe\\\"]} | Member: {m[\\\"member\\\"]} | Flags: {m[\\\"flagged_permissions\\\"]}')

\""

Flagged members require human review before P3 applies permissions to KeeperPAM vaults.

────────────────────────────────────────────────────────────────────────────────

P1 Output Files

| File | Contents |
| --- | --- |
| output/reports/agent_11_source_adapter_P1.json | Normalized source export |
| output/reports/agent_01_discovery_P1.json | Full safe/account inventory |
| output/reports/agent_09_dependency_mapper_P1.json | Dependency map |
| output/reports/agent_12_nhi_handler_P1.json | NHI classification |
| output/reports/agent_02_gap_analysis_P1.json | Gap analysis with compliance mapping |
| output/reports/agent_03_permissions_P1.json | Permission inventory + flagged members |
| output/logs/audit.jsonl | SHA-256 hash-chained audit log |

────────────────────────────────────────────────────────────────────────────────

Wave Classification

After P1, classify accounts into migration waves for P4/P5:

| Wave | Tier | Criteria | Risk |
| --- | --- | --- | --- |
| 1 | Test/Dev | Name matches: test, dev, sandbox, poc, lab, demo | LOW |
| 2 | Standard Users | Personal admin accounts, standard service accounts | MEDIUM |
| 3 | Infrastructure | Network, firewall, server admin accounts | HIGH |
| 4 | NHIs | All classified non-human identities | HIGH |
| 5 | Critical/Privileged | Domain admins, HSM keys, break-glass accounts | CRITICAL |

Document the wave plan and get client sign-off before P3.

────────────────────────────────────────────────────────────────────────────────

P1 Troubleshooting

| Issue | Cause | Fix |
| --- | --- | --- |
| Agent 01 fails with 403 | Service account missing safe membership | Add to all migration safes |
| Agent 09 returns 0 dependencies | No network path to client infra scanners | Configure WinRM / network access |
| Agent 12 NHI count unexpectedly low | Naming convention differs from patterns | Add custom patterns to agent_config.json |
| Agent 02 fails compliance mapping | Missing compliance framework config | Check agent_config.json → compliance_frameworks |
| State corruption mid-run | Container restart | Re-run from last successful agent; state auto-recovers |

────────────────────────────────────────────────────────────────────────────────

Yellow Checkpoint YC-P1

Gate before advancing to P2. Requires:

☐  Migration lead sign-off on gap analysis

☐  Security team review of flagged permissions

☐  Wave classification plan approved by client

☐  Account count confirmed against client's known inventory (within 5%)

☐  All HIGH/CRITICAL gaps documented with mitigation plan

# After approval, advance to P2

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py advance"

────────────────────────────────────────────────────────────────────────────────

Next Step

→ [P2_staging.md](P2_staging.md) — Platform plugin validation and full staging ETL run against KeeperPAM test tenant.