iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook P2 — Platform Validation & Staging

CyberArk → KeeperPAM Migration | SHIFT System

| Phase | P2 — Platform Validation & Staging |
| --- | --- |
| Duration | 2–3 weeks |
| Agents | 13 → 10 |
| Gate | YC-P2 — 10/10 staging assertions |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: Validate platform/record type parity between source and target. Run a full mini-ETL against the KeeperPAM staging tenant. All 10 assertions must pass before P3.

Duration: 2–3 weeks

Prerequisite: P1 complete, YC-P1 gate approved.

Who runs this: iOPEX delivery engineer

Agent sequence: `13-platform-plugins` → `10-staging`

────────────────────────────────────────────────────────────────────────────────

P2 Checklist

☐  KeeperPAM staging tenant provisioned (separate from production)

☐  Staging tenant URL added to config

☐  Platform/record type comparison complete

☐  All missing custom platforms imported to staging

☐  Staging ETL run complete

☐  All 10 staging assertions passed

☐  Staging data rolled back (clean)

────────────────────────────────────────────────────────────────────────────────

Step 1 — Configure Staging Tenant

The staging run requires a dedicated KeeperPAM tenant (NOT production). Add to `config.json`:

{

"keeperpam": {

"base_url": "https://keepersecurity.com",

"auth_method": "oauth2",

"verify_ssl": true,

"timeout": 30,

"batch_size": 500

},

"keeperpam_staging": {

"base_url": "https://staging.keepersecurity.com",

"auth_method": "oauth2",

"verify_ssl": true,

"timeout": 30,

"batch_size": 100

}

}

**Critical:** Agent 10 has a hard check — if staging URL matches production URL, it **HARD BLOCKs** and refuses to run. This prevents staging data contaminating production.

────────────────────────────────────────────────────────────────────────────────

Run P2 (Full Automated Sequence)

# Dry run

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py run P2 --dry-run"

# Live run

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py run P2"

────────────────────────────────────────────────────────────────────────────────

Agent 13 — Platform Plugin Validator

Compares CyberArk platforms used by migrating accounts against KeeperPAM record types.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 13-platform-plugins"

What it does (P2):

Reads platform list from P1 discovery data

Calls CyberArk `GET /Platforms/Targets` to get source platform definitions

Calls KeeperPAM `GET /record-types` to list available target record types

Compares: identifies missing record types in KeeperPAM

For missing built-in platforms — exports from CyberArk and imports to KeeperPAM

For custom platforms — flags for manual rebuild (cannot auto-migrate)

Built-in platform → KeeperPAM record type mapping:

| CyberArk Platform | KeeperPAM Record Type |
| --- | --- |
| WinServerLocal | Windows Account |
| WinDomain | Active Directory Account |
| UnixSSH | Unix Account (SSH) |
| UnixSSHKeys | Unix Account (SSH Key Rotation) |
| Oracle | Oracle Database Account |
| MSSql | SQL Server Account |
| MySQL | MySQL Account |
| AWSAccessKeys | Amazon IAM Key |
| AzureServicePrincipal | Azure Service Principal |

Review results:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_13_platform_plugins_P2.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

print('Source platforms:', data.get('source_platform_count'))

print('Target record types:', data.get('target_record_type_count'))

print('Missing (auto-imported):', data.get('auto_imported_count'))

missing_custom = data.get('manual_rebuild_required', [])

if missing_custom:

print(f'MANUAL REBUILD REQUIRED ({len(missing_custom)}):')

for p in missing_custom:

print(f'  - {p}')

\""

⚠ Custom platforms flagged as `manual_rebuild_required` must be rebuilt as KeeperPAM record types by the client before P3.

────────────────────────────────────────────────────────────────────────────────

Agent 10 — Staging Validation

Runs a stratified 10-account sample through the full ETL pipeline against the staging KeeperPAM tenant. Executes 10 assertions. Hard blocks P3 if any assertion fails.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 10-staging"

Staging ETL pipeline (mini-version of P4/P5):

Sample — stratified 10 accounts across all wave tiers

FREEZE — disable CPM rotation on sample accounts (source)

EXPORT — retrieve passwords via PVWA Retrieve API

TRANSFORM — map CyberArk account format to KeeperPAM record format

IMPORT — create records in staging KeeperPAM tenant

HEARTBEAT — trigger rotation check on imported records

VALIDATE — run 10 assertions

ROLLBACK — always delete staging data regardless of pass/fail

UNFREEZE — re-enable CPM on source accounts

10 Assertions (all must pass):

| # | Assertion | Checks |
| --- | --- | --- |
| A-01 | Account count parity | Imported count = exported count |
| A-02 | Vault creation | All target vaults exist |
| A-03 | Permission assignment | Members assigned with correct permissions |
| A-04 | Heartbeat pass rate | ≥ 95% of records pass rotation check |
| A-05 | Password retrieval | Retrieve returns non-empty value |
| A-06 | Linked account integrity | Linked records maintain relationship |
| A-07 | Platform/record type assignment | All records have correct record type |
| A-08 | Audit event creation | Migration events logged in KeeperPAM |
| A-09 | Orphan detection | No orphaned records without vault |
| A-10 | Rollback clean | All staging records removed after test |

View results:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_10_staging_P2.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

assertions = data.get('assertions', {})

passed = sum(1 for v in assertions.values() if v.get('passed'))

print(f'Assertions passed: {passed}/10')

for name, result in assertions.items():

status = 'PASS' if result.get('passed') else 'FAIL'

print(f'  [{status}] {name}: {result.get(\\\"detail\\\", \\\"\\\")}')

\""

If assertions fail:

| Assertion | Failure | Fix |
| --- | --- | --- |
| A-01 Account count | Import errors | Check KeeperPAM record creation errors in audit log |
| A-02 Vault creation | Auth/permission issue | Verify KeeperPAM OAuth2 scopes include vault management |
| A-03 Permissions | Member API mismatch | Verify member payload format against KeeperPAM API docs |
| A-04 Heartbeat | Rotation engine not configured | KeeperPAM rotation policy setup required |
| A-05 Password retrieval | Record type field mismatch | Check password field name in KeeperPAM record type |
| A-07 Record type | Missing record type | Re-run Agent 13 to import missing platform |
| A-10 Rollback | Partial delete | Manual cleanup via KeeperPAM admin console |

If any assertion fails, fix the root cause and re-run Agent 10. Do not advance to P3 until 10/10 pass.

────────────────────────────────────────────────────────────────────────────────

P2 Output Files

| File | Contents |
| --- | --- |
| output/reports/agent_13_platform_plugins_P2.json | Platform comparison + import results |
| output/reports/agent_10_staging_P2.json | 10-assertion staging results |
| output/logs/audit.jsonl | Appended staging ETL events |

────────────────────────────────────────────────────────────────────────────────

P2 Troubleshooting

| Issue | Cause | Fix |
| --- | --- | --- |
| Hard block: staging = production URL | Config error | Set separate keeperpam_staging.base_url |
| Agent 13 import fails | KeeperPAM record type import API not verified | Manually create record type via admin console |
| A-04 Heartbeat fails | KeeperPAM rotation not configured for record type | Work with KeeperPAM admin to set rotation policy |
| A-05 Password retrieval empty | Password field name differs in KeeperPAM | Check record type field definitions |
| Agent 10 crashes mid-run | Container restart | State auto-recovers; re-run agent (rollback is idempotent) |

────────────────────────────────────────────────────────────────────────────────

Yellow Checkpoint YC-P2

Gate before advancing to P3. Requires:

☐  All 10 staging assertions passing (10/10)

☐  All custom platforms rebuilt as KeeperPAM record types

☐  Staging data confirmed rolled back (no test records in KeeperPAM)

☐  Migration lead sign-off

☐  Client infrastructure team confirmation that staging run did not disrupt production

# After approval, advance to P3

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py advance"

────────────────────────────────────────────────────────────────────────────────

Next Step

→ [P3_safe_migration.md](P3_safe_migration.md) — Create all KeeperPAM vaults, apply permissions, set up app onboarding pipeline.