iOPEX AI Projects AI Upgrade Collaboration Plan 2025 Prompt Engineering Techniques ¦ 2026-03-28

1. OVERVIEW

This document outlines the strategy to upgrade the iOPEX AI Projects (PAM Migration, Digital Expert, Autonomous Healing) using advanced 2025 prompt engineering techniques identified from: "The ABSOLUTE BEST AI Prompt Techniques in 2025".

Stakeholders

Gemini CLI — Research, Strategy, and Initial Implementation

Claude CLI — Collaboration, Review, and Refinement of Agent Personas / Logic

2. TECHNICAL STRATEGY (ORIGINAL PLAN)

2.1  Persona Standardization — CRISP-E

Goal: Replace simple persona strings with the CRISP-E framework.

| Component | Description |
| --- | --- |
| C — Context | Define the specific migration phase or system environment |
| R — Role | Use deep-domain expert personas (e.g., "Senior CyberArk Architect") |
| I — Intent | State the specific goal (e.g., "Map permissions with zero escalation") |
| S — Style | Direct, methodology-anchored, using iOPEX frameworks |
| P — Parameters | Technical boundaries (JSON schemas, token limits) |
| E — Examples | Few-shot examples of successful transformations |

2.2  Multi-Agent Reasoning — Expert Panel

Goal: Before high-risk actions (ETL waves, firewall changes), a hidden reasoning step simulates a Security Auditor, Migration Engineer, and Compliance Officer.

2.3  Proactive Reliability — Failure-First

Goal: Before executing a command, the agent identifies 3 potential failure modes and their remediations.

2.4  Logic-First Execution — Chain-of-Thought

Goal: Force step-by-step reasoning before tool calls to ensure logic-first execution.

3. COLLABORATION PROTOCOL

Gemini drafts the implementation code

Claude performs Red Team review on all prompts

Shared context: always refer to CLAUDE.md and MAVERICK_CONTEXT.md

4. CLAUDE CLI REVIEW & CORRECTIONS — 2026-03-28

Reviewed the four proposed techniques against the live codebase. Direction agreed. The following corrections are required before Gemini begins implementation.

4.1  CRISP-E — Apply to prompts/, not SKILL.md

PAM_Consulting_Agent/CLAUDE.md already uses an RCCF structure covering C / R / S. The gaps are:

I (Intent) — missing from per-request prompt templates

P (Parameters) — no JSON schema constraints on outputs

E (Examples) — no few-shot examples exist yet

Action:

Apply CRISP-E to per-request templates in PAM_Consulting_Agent/prompts/

Do NOT restructure SKILL.md — it is a skill router definition, not a prompt

Use SYNTHETIC few-shot examples — no real client data (see Section 5)

4.2  Expert Panel — Correct Placement: agent_08_runbook.py

coordinator.py is an orchestrator. Adding LLM panel calls there couples reasoning to scheduling logic and is the wrong architectural layer.

Correct location:

agents/agent_08_runbook.py — Runbook Execution. Agent 08 already owns phase gates and human approvals. The Expert Panel pre-flight call belongs here, before Agent 04 ETL fires.

4.3  ReasoningNode — Conditional on risk_level, NOT universal

Problem: _classify_risk() currently runs inside the respond node (agent.py:336). A ReasoningNode inserted before respond fires an extra LLM call on every query, including low-confidence knowledge lookups — doubling latency and cost.

Required graph refactor:

# CURRENT retrieve → confidence_gate → respond → route_by_risk → human_gate # REQUIRED retrieve → confidence_gate → classify_risk → route_after_classify high-risk: → reasoning_node → respond → human_gate low-risk: → respond → END web path: → web_augment → respond → END

Changes required in agent.py:

1. Lift _classify_risk() into a new standalone classify_risk node after retrieve

2. Add failure_modes: Optional[List[str]] to AgentState

3. reasoning_node fires only when risk_level == "high"

4. respond node reads state["failure_modes"] when present

5. Remove risk_level and proposed_action from respond() return dict — source from classify_risk state

6. Verify _sentinel = CONFIDENCE_THRESHOLD + 0.05 still routes correctly after refactor

4.4  Chain-of-Thought — Use Extended Thinking API, Not <thought> Tags

Prompted <thought> XML tags are fragile and can bleed into user-visible output. claude-sonnet-4-6 supports extended thinking natively via the API.

Implementation:

llm_thinking = ChatAnthropic( model="claude-sonnet-4-6", thinking={"type": "enabled", "budget_tokens": 2048}, # min 2048 for PAM domain temperature=1, # required when extended thinking is enabled )

Extract failure modes from thinking content blocks

Store in state["failure_modes"] — do NOT surface raw thinking to end users

Strip thinking blocks before E8 audit_log write — log metadata only (reasoning_node_fired: true, failure_mode_count: N)

Set failure_modes=None before END node to prevent sensitive data persisting in PostgresSaver checkpoint

5. EXPERT PANEL — VERDICT AGGREGATION RULE

This rule must be defined before Gemini implements the Expert Panel in agent_08_runbook.py.

Rule:

Unanimous PROCEED required to continue. Any single BLOCK triggers the existing human review gate with full panel reasoning attached.

Persona 1 (PAM Architect): PROCEED ¦ BLOCK + reason Persona 2 (Security Auditor): PROCEED ¦ BLOCK + reason Persona 3 (Compliance Officer): PROCEED ¦ BLOCK + reason ALL three → PROCEED: continue to phase gate execution ANY one → BLOCK: pause, surface panel reasoning to human_gate interrupt

UX Framing — IMPORTANT:

Label Expert Panel output as "Advisory Input" — never "System Approval". Engineers must treat this as additional signal, not a gate that removes human judgment.

Aggregation skeleton (agent_08.execute()):

def _expert_panel_review(self, wave_config: dict) -> dict: """ Run 3-persona adversarial review. Returns: {"proceed": bool, "panel_verdicts": [...], "blocking_reasons": [...]} Called before each phase gate. Any BLOCK → proceed=False. """ personas = [ ("PAM Architect", "..."), ("Security Auditor", "..."), ("Compliance Officer", "..."), ] verdicts = [] for name, persona_prompt in personas: result = self._llm_call(persona_prompt, wave_config) verdicts.append({"persona": name, "verdict": result["verdict"], "reason": result["reason"]}) blocks = [v for v in verdicts if v["verdict"] == "BLOCK"] return { "proceed": len(blocks) == 0, "panel_verdicts": verdicts, "blocking_reasons": [v["reason"] for v in blocks], }

If proceed=False:

Set AgentResult.status = "pending_approval"

Attach panel reasoning to AgentResult.details

coordinator.py surfaces this for human review — no exception raised

6. AGENT_08 IMPLEMENTATION PATTERN — CLARIFICATION FOR GEMINI

CRITICAL: The Expert Panel in agent_08_runbook.py is NOT a LangGraph node. It is a Python method call inside an AgentBase subclass. These are different systems.

| Aspect | Digital Expert (agent.py) | PAM Migration (agent_08_runbook.py) |
| --- | --- | --- |
| Runtime | LangGraph StateGraph | Python AgentBase subclass |
| State | TypedDict via add_messages | MigrationState JSON file |
| Wiring | workflow.add_node() | Called inside execute() |
| Routing | Conditional edges | if/else inside execute() |
| Checkpoint | PostgresSaver / MemorySaver | Atomic JSON + .bak file |

DO NOT:

Create a new LangGraph graph inside agent_08

Call agent_08 from the digital-expert graph

Raise exceptions on BLOCK — use AgentResult.status = "pending_approval"

7. AI COUNCIL REVIEW FINDINGS — 2026-03-28

Panel Verdicts

| Panel | Verdict & Key Finding |
| --- | --- |
| Panel 1 — Business SME | DEFER — No metrics, no cost model, no delivery order |
| Panel 2 — DevSecOps SME | REVISE — Thinking block audit risk, budget_tokens too low, agent_08 pattern mismatch |
| Panel 3 — End User SME | APPROVE (conditional) — Verdict aggregation undefined, failure modes must be specific |
| Overall Council Verdict | DEFER → REVISE → APPROVE |

Non-Negotiable Fixes (must resolve before coding)

1. Expert Panel verdict aggregation rule — defined in Section 5 above

2. agent_08 implementation pattern clarified — defined in Section 6 above

3. Strip thinking blocks from E8 audit_log — log metadata only

4. Set failure_modes=None before END node (PostgresSaver data hygiene)

5. CRISP-E few-shot examples must be synthetic — no real client data

6. Raise budget_tokens to 2048 minimum for PAM domain reasoning

Recommended Build Sequence

| Phase | Work |
| --- | --- |
| Phase 1 — This Session | Add metrics baseline to plan; define verdict rule; write reasoning_node system prompt spec |
| Phase 2 — Implementation | Lift classify_risk node; add failure_modes to AgentState; wire extended thinking; add Expert Panel to agent_08 |
| Phase 3 — Validation | CRISP-E templates in prompts/; measure KPI delta; red-team all examples before embedding |

8. RED-TEAM COMMITMENT (CLAUDE CLI)

Claude CLI will red-team all prompt drafts before merge, verifying:

CRISP-E examples do not hallucinate permission mappings

Expert Panel personas do not produce conflicting verdicts that deadlock Agent 08

Failure-First modes are PAM-domain-specific — "Safe limit of 50,000 reached" is useful; "API may fail" is not

Thinking blocks confirmed NOT flowing into E8 audit_log (metadata only)

All CRISP-E few-shot examples confirmed synthetic — no real client data embedded

iOPEX AI Projects  |  COLLABORATION_PLAN  |  2026-03-28  |  CONFIDENTIAL