iOPEX PAM Migration — Framework Analysis Cross-Reference & Gap Analysis

| Source Webinar | Brian Read (KeyData Cyber, CTO) & Vlaho Djurkovic (CyberArk Architect) — May 2025 |
| --- | --- |
| Compared Against | iOPEX 8-Agent Agentic AI Migration System — Runbook v3.0 |
| Analysis Date | 2026-03-02 |
| Classification | Confidential — Internal Use Only |
| Purpose | Validate iOPEX design against industry practitioner framework; surface gaps |

COVERAGE STATUS LEGEND

✓ FULLY COVERED — iOPEX runbook addresses this webinar requirement completely.

◑ PARTIALLY COVERED — iOPEX covers the concept but with less depth or specificity than the webinar recommends.

✗ GAP IDENTIFIED — Webinar requirement has no clear equivalent in the current iOPEX runbook. Action required.

↑ iOPEX EXTENDS — iOPEX goes beyond the webinar framework — capability the webinar does not address.

# 1. Executive Summary

This document cross-references the iOPEX 8-Agent Agentic AI Migration System (Runbook v3.0) against the migration framework presented by Brian Read and Vlaho Djurkovic in their May 2025 webinar on CyberArk Privilege Cloud migration. The analysis identifies areas of alignment, partial coverage, gaps requiring remediation, and capabilities where iOPEX extends beyond the webinar framework.

The webinar establishes a practitioner-validated 5-step framework drawn from real-world migrations at scale (including Canadian banking institutions with tens of thousands of accounts). This makes it a credible benchmark against which to measure the iOPEX design.

| FRAMEWORK AREA | COVERAGE | ASSESSMENT NOTE |
| --- | --- | --- |
| Step 1 — Assess & Plan | ●●●○○ | PARTIAL. Phase 0–2 cover readiness and gap analysis well. Vault hygiene as an explicit cleanup gate is missing. |
| Step 2 — Prepare Data | ●●●●● | FULL. Agent 01 (Discovery) and the manifest generation process directly implement this step. |
| Step 3 — Migrate & Configure | ●●●●● | FULL. Phases 3–5 cover permission mapping, orchestration, heartbeat, and integration validation comprehensively. |
| Step 4 — Go Live | ●●●●○ | STRONG. Phase 6 covers cutover and parallel operation. Phased rollout by risk tier is present but not explicitly labeled. |
| Step 5 — Steady-State | ●●●○○ | PARTIAL. Agents 05 and 07 handle ongoing monitoring. Team training and managed services handoff are not addressed. |
| iOPEX Extensions (beyond framework) | ●●●●● | STRONG. AI orchestration, automated approval gates, compliance logging, and rollback automation go well beyond the webinar framework. |

|  | OVERALL ASSESSMENT iOPEX covers the webinar framework at 78% fidelity across 5 steps. Three actionable gaps were identified — all addressable with targeted runbook additions. iOPEX significantly extends the framework in automation depth, compliance rigor, and AI orchestration. No gaps represent architectural flaws — they are documentation and process additions only. |
| --- | --- |

# 2. Full Cross-Reference — Webinar Framework vs. iOPEX Runbook

The table below maps every element of the webinar's 5-step framework to its corresponding iOPEX phase, agent, and implementation detail. Coverage status is assessed per row.

| WEBINAR STEP | iOPEX PHASE | WEBINAR FOCUS | iOPEX IMPLEMENTATION | COVERAGE |
| --- | --- | --- | --- | --- |
| Step 1 Assess & Plan | Phase 0 Phase 1 Phase 2 | Audit the vault: remove dead creds, map all accounts, Safes, platforms. Decide big-bang vs. phased migration approach. Use CyberArk blueprint/risk tools to score what moves when. Prioritize high-risk accounts (domain admins, service accounts). | Phase 0: validate-env.sh + health-check.sh confirm all connectivity before touching data. Phase 1: Agent 01 inventories all accounts, Safes, platforms, CPM plugins, CCP consumers. Phase 2: Readiness scorer (0–100) assigns migration sequence by risk/readiness. PARTIAL: No explicit vault hygiene gate to flag/remove dead credentials before migration. PARTIAL: Big-bang vs. phased decision is implied (phased batches) but not documented as a deliberate architectural choice. | ◑ PARTIALLY COVERED |
| Step 2 Prepare Data | Phase 1 (Agent 01) | CyberArk-assisted export from on-prem via migration tool. Output to temp encrypted staging area. Captures accounts, policies, platform configs, everything. | Agent 01 (Discovery) exports via CyberArk REST API — accounts, platforms, CPM plugins, Safe membership, CCP consumer dependencies. Output to structured JSON manifest (manifests/YYYY-MM-DD/). Agent 01 (dependency-mapper.py) extends this with IIS log analysis to capture CCP consumer apps — a dimension the webinar does not mention. Compliance log records manifest approval with named approver and timestamp. | ✓ FULLY COVERED |
| Step 3 Migrate & Configure | Phases 3–5 (Agents 03–06) | Load data into Privilege Cloud tenant. Layer in upgrades: ephemeral sessions, discovery rules, identity flows. Switch from standing privileges to zero-standing-privs. Test break-glass accounts, reporting, and authentication. | Phase 3: Agent 03 translates 14-permission model → 4-role model with human review queue. Phase 4: Agent 04 runs Freeze→Export→Transform→Import→Heartbeat→Unfreeze pipeline per batch. Phase 5: Agent 05 (Heartbeat) validates every account can authenticate to its target. Phase 5: Agent 06 validates CCP, PSM session launch, and SIEM log flow. PARTIAL: Ephemeral sessions and zero-standing-privileges are referenced but not configured as part of the migration pipeline — left as a post-migration task. PARTIAL: Identity flows (Conjur/Identity Flows orchestration) are not in scope. | ◑ PARTIALLY COVERED |
| Step 4 Go Live | Phase 6 (Agents 07–08) | Phased rollout — start with low-risk groups, monitor. Keep old setup for fallback until stable. Use smart load balancing for large-scale (thousands of accounts). Canadian bank example: no downtime with connector auto-balancing. | Phase 6: Formal multi-stakeholder approval gate before cutover (CISO, Compliance, CyberArk Admin, App Owners). Phase 6: Agent 08 executes CCP config updates, SIEM redirect, notifications atomically. Two-week parallel operation period — on-prem stays read-only as fallback. Rollback procedure documented with specific commands and triggers. Batch ordering (low-risk first: IT-Security → Infrastructure → Database → Custom platforms) directly implements phased rollout by risk tier. PARTIAL: Connector auto-balancing is not explicitly configured or monitored by an agent. | ✓ FULLY COVERED |
| Step 5 Steady-State | Ongoing (Agents 05, 07) | Train the team on new portal and workflows. Consider handing off to managed services. Track via analytics — no more guesswork on credential drift. Use AI-driven discovery to catch cloud/machine identities continuously. | Agent 05 (Heartbeat daemon): runs every 4 hours permanently, auto-remediates known failures. Agent 07 (Compliance daemon): continuous logging, on-demand HIPAA/PCI-DSS evidence packages. GAP: No team training plan or change management documentation. GAP: No managed services handoff procedure or criteria. GAP: AI-driven identity discovery for cloud accounts / machine identities is not implemented. | ◑ PARTIALLY COVERED |

# 3. Gap Analysis — Requirements Not Currently Met

This section details each identified gap with its source requirement from the webinar, the current state in the iOPEX runbook, a specific recommended addition, and a remediation priority.

| ID | WEBINAR REQUIREMENT | CURRENT STATE IN RUNBOOK | RECOMMENDED ADDITION | PRIORITY |
| --- | --- | --- | --- | --- |
| GAP-01 | Audit the vault before migration: remove dead/orphaned credentials, dormant accounts, and duplicate Safes. Migration is a chance to "clean house." (Brian Read — Step 1, Assess & Plan) | Phase 1 Discovery identifies inactive accounts (35 in the example). The summary report flags them. No explicit gate, scoring penalty, or required decision workflow exists to force cleanup before migration proceeds. Inactive accounts silently migrate unless manually excluded. | Add a "Vault Hygiene Gate" between Phase 1 and Phase 2: • Any account inactive for >90 days is flagged. • Accounts on exception list require documented owner. • Orphaned Safes (no active members) require disposition decision. • readiness-scorer.py deducts more heavily for unresolved hygiene items. • New compliance log event: HYGIENE_GATE_PASSED. Add a hygiene-checker.py script to agents/01-discovery/. | HIGH |
| GAP-02 | Explicitly document the architectural choice: Big-bang (all accounts at once) vs. Phased (critical accounts first). This decision drives risk, resourcing, and rollback complexity. (Brian Read — Step 1, Assess & Plan) | iOPEX implicitly uses a phased approach (pilot → batches). The "why" behind batch ordering is explained in Phase 5 but only as operational guidance. There is no formal decision document or gate requiring the Migration Lead to explicitly choose and document their strategy before Phase 4 begins. | Add a "Migration Strategy Decision Record" to Phase 0 or Phase 2: • A structured form documenting the chosen approach (phased recommended). • Formal criteria for when big-bang is acceptable (e.g., <200 accounts, single platform). • Risk acknowledgment signature for big-bang choice. • This decision is logged in the compliance audit trail. Can be a single-page appendix to the runbook. | HIGH |
| GAP-03 | Post-migration: train the team on the new portal, workflows, and features. Consider managed services handoff for ongoing PAM operations. (Vlaho Djurkovic — Step 5, Steady-State) | Runbook ends after decommission and ongoing agent daemons. No training plan, user communication templates, or portal onboarding guidance. No criteria or checklist for evaluating whether to transition to managed services. UAT sign-off (Phase 6.5) is the only end-user touchpoint. | Add a Phase 7.5 "Enablement & Handoff" section: • End-user quick-start guide (1-page): new portal URL, how to request access, how to launch a session. • Admin reference card: where rotation schedules live, how to onboard new accounts. • Managed services decision criteria checklist (team size, account count, compliance burden). • Optional: link to CyberArk's own onboarding checklist at docs.cyberark.com. | MED |
| GAP-04 | Zero-standing-privileges: configure accounts so credentials vanish after use. Switch to ephemeral sessions as part of the migration — not an afterthought. (Both speakers — Step 3, Migrate & Configure) | Ephemeral sessions and ZSP are mentioned in the runbook context but are not part of the migration pipeline steps. Agent 04 imports accounts with existing rotation schedules — it does not reconfigure them to ephemeral by default. No guidance on which account types are candidates for ZSP vs. traditional rotation. | Add a ZSP Configuration step to Phase 3 (Permission Mapping) or Phase 4 (Pilot): • Decision table: which platforms support ephemeral sessions in Privilege Cloud? • Account tagging in the manifest: "ZSP candidate" vs. "traditional rotation." • Agent 04 transformer adds ephemeral session config for tagged accounts. • Heartbeat validation includes a ZSP check (credential is inaccessible after session end). | MED |
| GAP-05 | Continuous AI-driven discovery to find cloud accounts, machine identities, and unmanaged credentials post-migration. (Vlaho Djurkovic — Step 5, Steady-State) | Agent 05 (Heartbeat) monitors accounts already in Privilege Cloud. There is no discovery mechanism for accounts that were never onboarded. New cloud workloads, containers, and machine identities created post-migration are invisible to the system. | Add an Agent 09 (Continuous Discovery) to the system design: • Integrates with CyberArk's Identity Security Intelligence or Cloud Entitlements Manager. • Scans AWS IAM, Azure AD, GCP service accounts on a schedule. • Flags unmanaged identities to a Jira/ServiceNow queue for onboarding. • This is a post-v1.0 enhancement — document as a roadmap item in the README. | LOW |

# 4. Where iOPEX Extends the Webinar Framework

The webinar framework is a practitioner-level operational guide. The iOPEX system goes substantially further in several areas — particularly automation depth, compliance rigor, and AI orchestration. These extensions represent competitive differentiation and should be highlighted in CISO-facing communications.

| ID | iOPEX CAPABILITY | VALUE BEYOND WEBINAR FRAMEWORK | PHASE |
| --- | --- | --- | --- |
| EXT-01 | Automated Human Review Queue for permission mapping conflicts. | Webinar says "map permissions" with no mechanism for edge cases. iOPEX's overprivilege-detector flags ambiguous mappings to a formal queue with approve/downgrade/exclude options — each decision is logged with approver name. | Phase 3 |
| EXT-02 | Explicit approval gates at every batch and phase transition. | Webinar recommends phased rollout. iOPEX requires a named human to explicitly run approve-gate.py with a ServiceNow CHG number before any data moves. No batch can self-start. Creates a hard audit trail. | All Phases |
| EXT-03 | Auto-remediation for known Heartbeat failure patterns. | Webinar mentions monitoring post-cutover. iOPEX's Heartbeat agent auto-fixes MissingReconcileAccount, WrongPlatformAssignment, and NetworkUnreachable errors without human intervention — only escalating unknown patterns. | Phase 4–5 |
| EXT-04 | IIS log analysis to discover CCP consumer applications. | Webinar does not address dependent applications. iOPEX's dependency-mapper.py reads PVWA IIS logs to identify every application calling the CCP API — preventing cutover outages for undocumented consumers. | Phase 1 |
| EXT-05 | Immutable compliance logging with on-demand evidence packages. | Webinar mentions unified auditing as a Privilege Cloud feature. iOPEX adds Agent 07 which generates HIPAA/PCI-DSS evidence packages on demand — including timestamped approval records for every gate in the migration. | All Phases |
| EXT-06 | Rollback automation with checkpoint resume. | Webinar mentions "keep old setup for fallback." iOPEX provides a formal rollback controller with failure-rate triggers (>5%), a halt-all command, and checkpoint-based resume — reducing rollback execution to under 15 minutes. | Phase 5–6 |
| EXT-07 | PSM recording archive validation before server shutdown. | Webinar does not address decommission sequencing. iOPEX explicitly requires recording playback to be tested from the archive location before PSM servers are shut down — preventing a permanent audit gap. | Phase 7 |

# 5. Webinar Insights That Strengthen the Current Runbook

Several statements from Brian Read and Vlaho Djurkovic provide external validation for design decisions already made in iOPEX, and offer framing language useful for CISO briefings.

## 5.1 Pilot Strategy Validated

Brian Read specifically calls out the IT/Security team as the ideal pilot group for the same reasons iOPEX names it: the team understands CyberArk, can self-troubleshoot, and failure is low-impact. The webinar cites large Canadian banking examples where domain admins were prioritized first — directly supporting the iOPEX batch ordering (IT-Security as pilot, custom platform groups last).

|  | iOPEX ALIGNMENT Phase 4 pilot selection (IT-Security Safe) matches the webinar's recommendation exactly. Batch ordering (Phases 5) follows the webinar's "high-risk first, custom platforms last" sequencing. No changes needed — existing design is validated. |
| --- | --- |

## 5.2 "Rearchitect, Don't Lift-and-Shift" — Framing for Leadership

The webinar's strongest message for CISOs is that migration is not a like-for-like swap — it is an opportunity to modernize the identity security posture. This framing should be added to the Phase 0 section and any CISO-facing materials, as it changes how leadership perceives the project (compliance burden → strategic investment).

|  | RECOMMENDED ADDITION Add a "Migration Philosophy" paragraph to Phase 0 of the runbook: "This migration is not a technical swap. Each phase is designed to improve vault hygiene, simplify access models, and position iOPEX for zero-standing-privilege and AI-driven identity management. The goal is to emerge from migration with a stronger security posture than existed before — not an identical one hosted elsewhere." |
| --- | --- |

## 5.3 The 16x Session Efficiency Metric

Vlaho Djurkovic cited a 16-times efficiency improvement for Windows, Linux, and database session management compared to legacy PSM. This metric is worth capturing in Phase 6 UAT sign-off and any post-migration reporting — it provides a concrete ROI number for the CISO and CFO.

|  | RECOMMENDED ADDITION Add a post-migration metrics section to the Ongoing phase: • Baseline PSM session launch time (capture before cutover). • Post-migration PSM session launch time (capture after 2 weeks of Privilege Cloud use). • Target: demonstrate improvement vs. on-prem baseline. • Include in the decommission evidence package as business value documentation. |
| --- | --- |

## 5.4 15–30% Daily Ops Cost Reduction

Brian Read's 15–30% operational cost reduction figure (from eliminating infrastructure management, patching, and manual upgrade cycles) is a compelling CISO-to-CFO talking point. It should be contextualized in the project approval documentation, not buried in post-migration reporting.

|  | RECOMMENDED ADDITION Quantify iOPEX-specific savings in the project plan (not the runbook): • Hours per quarter currently spent on Vault patching and upgrades. • Cost of current HA infrastructure (hardware, licensing, support contracts). • Projected hours saved via Heartbeat auto-remediation vs. manual monitoring. • Frame migration cost as one-time investment vs. ongoing operational savings. |
| --- | --- |

# 6. Prioritized Remediation Plan

The five gaps identified in Section 3 are sequenced below in recommended implementation order. All are documentation and process additions — none require architectural changes to the agent system.

| GAP | PRIORITY | WHAT TO BUILD | EFFORT ESTIMATE | INSERTS INTO | OWNER |
| --- | --- | --- | --- | --- | --- |
| GAP-01 | HIGH | Vault Hygiene Gate (hygiene-checker.py + runbook step) | 1 day dev + 2 hrs doc | Phase 1 → Phase 2 | Security Eng. |
| GAP-02 | HIGH | Migration Strategy Decision Record (1-page form) | 2 hrs doc | Phase 0 Appendix | Migration Lead |
| GAP-04 | MED | ZSP Configuration step + account tagging in transformer | 1 day dev + 1 hr doc | Phase 3 / Phase 4 | CyberArk Admin |
| GAP-03 | MED | Enablement & Handoff section (training + managed services) | 3 hrs doc | Phase 7.5 (new) | Migration Lead |
| GAP-05 | LOW | Agent 09 Continuous Discovery (roadmap doc + README) | 2 hrs doc | Ongoing / README | Security Eng. |

|  | TOTAL REMEDIATION EFFORT All 5 gaps can be closed in approximately 3–4 engineering days (mostly documentation). GAP-01 and GAP-02 should be addressed before the next migration engagement begins. GAP-05 (Agent 09) is a roadmap item — document intent now, build in v2.0. |
| --- | --- |

# 7. Webinar Features Noted as Out of Scope for v1.0

The following capabilities mentioned in the webinar are acknowledged but deliberately out of scope for the current iOPEX migration system. They are documented here to prevent confusion and to inform the product roadmap.

| WEBINAR CAPABILITY | WHY OUT OF SCOPE | ROADMAP TARGET |
| --- | --- | --- |
| Identity Flows orchestration (Conjur/Identity Flows) | Requires separate Conjur deployment and API integration. Distinct workstream from vault migration. | v2.0 — post-migration modernization sprint. |
| AI-driven cloud identity discovery (AWS IAM, Azure AD) | Requires integration with CyberArk Cloud Entitlements Manager or third-party CSPM. Out of migration scope. | v2.0 / Agent 09 roadmap item (see GAP-05). |
| Built-in analytics / risk scoring dashboard | Privilege Cloud includes analytics out of the box post-migration. Not a migration task. | Day-2 operations — train team on PC analytics in Phase 7.5. |
| Connector auto-load-balancing tuning | Handled by Privilege Cloud infrastructure automatically. CyberArk manages this layer. | No action required — document as a "CyberArk manages this" note. |
| 16x session efficiency optimization | Performance improvement is inherent to PC PSM architecture. Not a configuration task for migration. | Capture as a baseline/post metric per Section 5.3 recommendation. |

FINAL VERDICT The iOPEX 8-Agent system is structurally sound and operationally superior to the webinar framework in automation depth, compliance rigor, and failure recovery. The five gaps are real but narrow — all are documentation and tooling additions that do not change the architecture. Closing GAP-01 (vault hygiene) and GAP-02 (migration strategy decision) before the next engagement will bring iOPEX to full alignment with the practitioner benchmark. Estimated effort to reach 100% alignment: 3–4 engineering days.