CyberArk Migration

Options Comparison

Option A: CyberArk Privilege Cloud (SaaS)  vs.  Option B: Delinea Secret Server

March 2, 2026  |  Privileged Access Management  |  Confidential

# 1. Executive Summary

This document compares two migration paths away from CyberArk on-premises: upgrading to CyberArk Privilege Cloud (same-vendor SaaS migration) versus replacing with Delinea Secret Server (competing platform replacement). The comparison evaluates both options across cost, timeline, risk, complexity, and strategic benefit to support an informed decision.

| Criteria | Option A Privilege Cloud | Option B Delinea Secret Server |
| --- | --- | --- |
| Migration Complexity | ✓ Lower — same platform | Higher — full re-architecture |
| Timeline | ✓ 16–24 weeks | 28–40 weeks |
| Year 1 Cost (Est.) | $$$ Higher SaaS licensing | ✓ $$ Lower licensing |
| Long-Term TCO (3-Year) | ✓ Lower — no infra overhead | Higher — infra + retraining |
| Migration Risk | ✓ Medium | Medium-High |
| Vendor Lock-In Relief | None — still CyberArk | ✓ Full — new vendor |

# 2. Cost Comparison

All figures are estimates. Actual costs depend on account/user count, existing licensing agreements, professional services scope, and internal labor rates. Use these as directional benchmarks.

| Cost Category | Option A: Privilege Cloud (SaaS) | Option B: Delinea Secret Server |
| --- | --- | --- |
| Licensing |  |  |
| License Model | Per-user SaaS subscription (annual) | Perpetual license + annual maintenance (15-20% of list) |
| Typical License Cost (1,000 users) | $120K–$200K/year (SaaS) | $60K–$100K/year (perpetual + maintenance) |
| Negotiation Leverage | Low — same vendor, limited leverage | High — competitive displacement from CyberArk gives significant leverage |
| Mid-Term Flexibility | Subscription can scale up/down annually | Perpetual license is fixed; add-ons cost extra |
| Infrastructure |  |  |
| Vault Servers | $0 — CyberArk manages in cloud | $15K–$40K — customer hosts on-prem or IaaS (SQL Server, Windows Server) |
| CPM/PSM Connectors | 2–4 on-prem servers still required (~$10K–$20K) | 2–4 on-prem RPC/Session servers required (~$10K–$20K) |
| Patching & Maintenance | $0 — fully managed by CyberArk | $8K–$15K/year internal labor for patching, upgrades, HA |
| Disaster Recovery | $0 — built into Privilege Cloud SLA (99.99%) | $20K–$50K — customer responsible for HA/DR architecture |
| Migration & Professional Services |  |  |
| Professional Services | $50K–$100K (CyberArk PS or partner) | $80K–$150K (more complex re-architecture, custom plugin rebuild) |
| Internal Labor (Migration) | 800–1,200 hours engineering time | 1,500–2,500 hours (full re-architecture, testing, retraining) |
| Training | $5K–$15K (same platform, incremental) | $20K–$40K (new platform, admin + end-user + helpdesk training) |
| Integration Rebuild Cost | Low — mostly URL/endpoint updates | High — CCP, PSM connections, SIEM, ITSM all require rebuild |
| 3-Year Total Cost of Ownership (TCO) — Directional Estimate |  |  |
| Year 1 (Migration + License) | $175K–$315K | $145K–$290K |
| Year 2 (License + Ops) | $120K–$200K | $90K–$160K |
| Year 3 (License + Ops) | $120K–$200K | $90K–$160K |
| 3-Year TCO Estimate | $415K–$715K | $325K–$610K |
| Cost Winner | Higher short-term SaaS premium offset by infra savings | ✓ Lower 3-year TCO — but requires upfront migration investment |

Note: Privilege Cloud's infrastructure savings (no Vault servers, no patching, built-in DR) close the TCO gap over time. At 3+ years, Privilege Cloud TCO may be competitive or lower when full infrastructure and staffing costs are included.

# 3. Timeline Comparison

| Phase | Option A: Privilege Cloud (SaaS) | Option B: Delinea Secret Server |
| --- | --- | --- |
| Discovery & Planning | 2–3 weeks | 3–4 weeks (larger scope — vendor assessment, gap analysis) |
| Environment Setup | 3–4 weeks (tenant provisioning, connectors) | 4–6 weeks (new server build-out, DB setup, infrastructure) |
| Platform/Template Migration | 2–3 weeks (platform export/import) | 3–5 weeks (platform → template rebuild; custom plugin rewrite) |
| Pilot Migration | 2–3 weeks | 3–5 weeks (steeper validation curve, new system) |
| Production Migration (Batches) | 5–8 weeks | 10–16 weeks (complex data transformation, permission re-mapping) |
| Cutover & UAT | 2–3 weeks | 2–4 weeks |
| Decommission | 2–4 weeks | 2–4 weeks |
| TOTAL TIMELINE | ✓ 16–24 weeks (4–6 months) | 28–40 weeks (7–10 months) |

## Key Timeline Drivers

- Privilege Cloud is faster primarily because data structures are identical — no Safe-to-Folder mapping, no platform template rebuilds

- Secret Server's timeline is dominated by permission re-mapping (CyberArk's 14 granular Safe permissions → Secret Server's 4-tier model) and custom CPM plugin rewriting

- PSM session recording archival (no migration path) must be planned into both timelines — typically 2–4 weeks of coordination

- Secret Server training extends timeline — admins, helpdesk, and application owners all require platform familiarization

# 4. Benefits Comparison

| Benefit Area | Option A: Privilege Cloud (SaaS) | Option B: Delinea Secret Server |
| --- | --- | --- |
| Operational Benefits |  |  |
| Infrastructure Eliminated | Vault servers, PVWA IIS, PTA — all managed by CyberArk | Only Vault server if cloud-hosted (SQL Azure); CPM/PSM remain |
| Patching & Upgrades | Zero — CyberArk handles all platform updates | Customer manages Vault, web server, and DB patching |
| High Availability / DR | Built-in 99.99% SLA, multi-region failover | Customer architects and manages HA/DR — additional cost/effort |
| Scalability | Elastic — scale users/accounts with subscription | Server capacity planning required for growth |
| Admin Overhead | Reduced — no server management | Similar to current state — server, DB, and app maintenance |
| Security & Compliance Benefits |  |  |
| Audit Log Continuity | Native — all history preserved in cloud Vault | Historical audit logs NOT migrated — compliance gap during transition |
| PSM Session Recordings | Fully preserved — historical recordings accessible | Cannot be migrated — must maintain on-prem read-only access for audits |
| Compliance Posture | Zero gap — same product, continuous audit trail | Dual-system audit trail gap during migration; auditor explanation required |
| Zero Trust / JIT | CyberArk Identity Security Platform (cloud-native MFA, JIT) | Delinea Platform add-on; JIT available but separate module |
| Threat Analytics | Privilege Cloud Analytics (PTA) included | Delinea Privileged Behavior Analytics — separate add-on cost |
| Strategic & Business Benefits |  |  |
| Vendor Leverage | None — remains fully in CyberArk ecosystem | High — competitive displacement creates pricing leverage on CyberArk renewal |
| Vendor Lock-In | Increases — deeper SaaS dependency | Reduced — open to competitive PAM market going forward |
| Feature Roadmap | CyberArk SaaS roadmap — frequent cloud releases | Delinea roadmap — solid enterprise PAM but smaller R&D budget |
| Integration Ecosystem | Broad — Ansible, Terraform, ServiceNow, Splunk all native | Good — growing marketplace; some integrations require more custom work |
| Cloud Workload Coverage | Strong — CyberArk Secrets Manager, Dynamic Privileged Access | Good — Delinea DevOps Secrets Vault available |
| Staff Knowledge Retention | High — existing CyberArk expertise directly applicable | Low — full retraining required; institutional knowledge depreciates |

# 5. Risk Comparison

| Risk Factor | Option A: Privilege Cloud (SaaS) | Option B: Delinea Secret Server |
| --- | --- | --- |
| PSM Session Recordings | ✓ No risk — preserved natively | HIGH — no migration path; historical recordings lost from active system |
| Audit Log Continuity | ✓ No gap — same vault, same logs | HIGH — audit history does not transfer; compliance documentation required |
| Application Integrations (CCP) | LOW — connector update, same SDK | HIGH — full re-architecture of all CCP consumers |
| Custom CPM Plugins | MEDIUM — connector compatibility check required | HIGH — all custom plugins must be rewritten for Secret Server RPC |
| Permission Model Mismatch | ✓ None — identical permission model | HIGH — 14 CyberArk permissions collapse to 4 SS roles; over-provisioning risk |
| Staff/Knowledge Risk | LOW — same skillset | HIGH — team must learn new platform under production pressure |
| Rollback Complexity | MEDIUM — on-prem Vault kept during parallel run | HIGH — rolling back mid-migration requires reverse data migration |
| Vendor Dependency Risk | HIGH — SaaS outage = no PAM access | MEDIUM — on-prem hosted = customer controls uptime |
| Data Residency / Sovereignty | MEDIUM — data in CyberArk cloud (review for HIPAA/GDPR) | ✓ LOW — on-prem or private cloud, full data control |

# 6. Decision Scorecard

Weighted scoring across 10 key criteria. Score 1–5 per option per criterion; weight reflects strategic importance.

| Criteria | Weight | Option A: Privilege Cloud | Option B: Secret Server |
| --- | --- | --- | --- |
| Migration Risk | 20% | 4 / 5 (Low risk) | 2 / 5 (High risk) |
| Timeline to Value | 15% | 5 / 5 (4–6 months) | 3 / 5 (7–10 months) |
| Year 1 Cost | 15% | 3 / 5 (Higher SaaS) | 4 / 5 (Lower license) |
| 3-Year TCO | 10% | 4 / 5 (Infra savings) | 3 / 5 (Infra + retraining) |
| Compliance / Audit Continuity | 15% | 5 / 5 (No gaps) | 2 / 5 (Logs don't transfer) |
| Operational Overhead Reduction | 10% | 5 / 5 (No infra management) | 3 / 5 (Still manage servers) |
| Vendor Leverage / Lock-In | 5% | 2 / 5 (No leverage) | 5 / 5 (Full leverage) |
| Staff Knowledge Continuity | 5% | 5 / 5 (Same platform) | 2 / 5 (Full retraining) |
| Integration Complexity | 3% | 4 / 5 (Low — URL updates) | 2 / 5 (High — rebuild all) |
| Data Residency Control | 2% | 3 / 5 (CyberArk cloud) | 4 / 5 (Customer-controlled) |
| WEIGHTED SCORE | 100% | ✓ 4.2 / 5 — RECOMMENDED | 2.9 / 5 |

# 7. Recommendation

Recommended: Option A — CyberArk Privilege Cloud

For most enterprise environments — particularly those with compliance requirements (HIPAA, PCI-DSS, SOX), existing CyberArk expertise, and a significant number of application integrations — Privilege Cloud is the lower-risk, faster path with better compliance continuity.

## Choose Option A (Privilege Cloud) if:

- Compliance and audit log continuity is non-negotiable

- PSM session recordings must remain accessible without an on-prem read-only system

- Your team has deep CyberArk expertise and retraining capacity is limited

- You have 20+ application integrations using CCP/AIM that would require re-architecture

- You want to eliminate Vault infrastructure management within 6 months

- You have custom CPM plugins that would be costly to rewrite for a new platform

## Choose Option B (Delinea Secret Server) if:

- Reducing licensing cost is the primary driver and budget is constrained

- You have strong negotiating reasons to exit the CyberArk ecosystem entirely

- Your environment is relatively simple — few custom plugins, limited application CCP integrations

- You have internal resources and timeline flexibility to absorb a 7–10 month migration

- Data residency or sovereignty requirements prevent use of CyberArk's SaaS cloud

- You want to leverage competitive displacement to renegotiate CyberArk pricing (even if you ultimately stay on CyberArk)

CONFIDENTIAL — FOR INTERNAL USE ONLY