iOPEX PAM Migration Operations Runbook CyberArk On-Premises → Privilege Cloud

| Version | v3.0 — Full Diagram Edition |
| --- | --- |
| Classification | Confidential — Internal Use Only |
| Date | 2026-03-02 |
| Reading Level | Plain language — minimal training required |
| Owner | iOPEX Security Engineering |

SYMBOLS USED IN THIS RUNBOOK

🤖 AUTOMATED — The AI system does this. You start it and watch it finish.

👤 YOU DO THIS — You must take a manual action before moving to the next step.

⚠️ STOP & CHECK — Do not proceed until this item is confirmed complete.

✅ SUCCESS — What the screen should look like when a step worked correctly.

🚨 IF IT FAILS — What to do when something goes wrong.

📊 DIAGRAM — A visual showing what is happening inside the system.

📋 CHECKLIST — A list of boxes to check before moving forward.

# How This System Works

The Agentic AI Migration System coordinates 8 specialized AI agents that handle the heavy lifting of moving your CyberArk on-premises environment to Privilege Cloud. Each agent owns a specific phase of the migration and reports back to you via Slack and ServiceNow. You supervise, approve, and make judgment calls. The agents do everything else.

📊 The Full Migration Journey — 8 Phases

TODAY COMPLETE │ │ ▼ ▼ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ ┌──────┐ │ P0 │ │ P1 │ │ P2 │ │ P3 │ │ P4 │ │ P5 │ │ P6 │ │ P7 │ │Pre- │►│Disco-│►│ Gap │►│Perms │►│Pilot │►│ Prod │►│Cuto- │►│Decom-│ │Flight│ │very │ │Analys│ │Mappin│ │Migr. │ │Migr. │ │ over │ │ miss │ └──────┘ └──────┘ └──────┘ └──────┘ └──────┘ └──────┘ └──────┘ └──────┘ 1-2 hrs 2-8 hrs 1-3 hrs 1-2 hrs 1-2 wks 5-10 wks 2-4 wks 2-4 wks No risk No risk No risk No risk Low risk Med risk Med risk Low risk

📊 Two Systems — Where Things Live Now vs. After Migration

CURRENT STATE — Everything runs on your servers

YOUR DATA CENTER ┌─────────────────────────────────────────────────────────────────────┐ │ Vault Server PVWA (Web UI) CPM Server PSM Server │ │ ALL passwords Users log in Rotates Records │ │ stored here here to access passwords sessions │ │ You manage accounts on a timer for audit │ │ patches, HA, │ │ backups YOU manage all of this infrastructure │ └─────────────────────────────────────────────────────────────────────┘

TARGET STATE — CyberArk manages the cloud. You keep 2 small agents on-prem.

CYBERARK CLOUD (they maintain it — zero patching for you) ┌─────────────────────────────────────────────────────────────────────┐ │ Cloud Vault │ Cloud Portal │ Cloud CPM │ Cloud PSM │ │ CyberArk │ New web URL │ Password │ Session │ │ manages HA, │ for users │ rotation │ recording │ │ patching, DR │ │ │ │ └─────────────────────────────────────────────────────────────────────┘ YOUR DATA CENTER (just 2 lightweight connector services) ┌────────────────────────────────────┐ │ CPM Connector │ PSM Connector │ ← No Vault. No patches. │ Calls out to │ Calls out to │ CyberArk guarantees │ cloud CPM │ cloud PSM │ 99.99% uptime. └────────────────────────────────────┘

| PHASE 0 | Pre-Flight Checks Duration: 1–2 hours ¦ Risk Level: Zero | Nothing changes in CyberArk — read only |
| --- | --- | --- |

## PHASE 0 — Pre-Flight Checks

Make sure every connection is working before touching any real data. Like a pilot's checklist before takeoff — nothing changes, everything is just verified.

📊 Phase 0 — What You Are Checking

YOUR LAPTOP MIGRATION SERVER ┌──────────────────┐ ┌──────────────────────────────────────┐ │ Terminal / │ SSH or │ iOPEX-pam-migration/ │ │ PowerShell ├──────────►│ agents/ connectors/ config/ │ └──────────────────┘ local └──────────────┬───────────────────────┘ │ Tests each connection ┌──────────────────────┼────────────────────────┐ │ │ │ ▼ ▼ ▼ ┌─────────────┐ ┌──────────────────┐ ┌──────────────┐ │ CyberArk │ │ Privilege Cloud │ │ ServiceNow / │ │ PVWA │ │ Portal (cloud) │ │ Slack / AI │ │ (on-prem) │ │ │ │ APIs │ │ TCP 443 ✓/✗ │ │ TCP 443 ✓/✗ │ │ TCP 443 ✓/✗ │ └─────────────┘ └──────────────────┘ └──────────────┘

| 0.1 | Navigate to the Project Folder 👤 YOU DO THIS |
| --- | --- |

Open your terminal (PowerShell on Windows, Terminal on Mac/Linux). Type the command below, replacing the path with wherever you cloned the project.

# Windows cd C:\Projects\iOPEX-pam-migration # Mac / Linux cd ~/projects/iOPEX-pam-migration

|  | ✅ SUCCESS LOOKS LIKE Your terminal prompt shows the project folder name at the end. Example: C:\Projects\iOPEX-pam-migration> If you see "path not found" — the folder does not exist yet. Run: git clone <repo-url> first. |
| --- | --- |

| 0.2 | Verify Your Config File Has Real Values 👤 YOU DO THIS |
| --- | --- |

Open config/config.json in any text editor. Every field must have your real environment values — not placeholder text from the example file.

| 📊 Config File — Broken vs. Correct |
| --- |
| ❌ BROKEN — still has placeholder text: "pvwa_url": "YOUR-PVWA-URL-HERE" "admin_username": "YOUR-USERNAME" DO NOT PROCEED if you see placeholder text. | ✅ CORRECT — has your real values: "pvwa_url": "https://pvwa.iOPEX.com" "admin_username": "svc-migration" All fields point to your real environment. |

| ✓ | Config File Checklist | Notes / Assigned To |
| --- | --- | --- |
| ☐ | cyberark.pvwa_url | https://pvwa.yourcompany.com |
| ☐ | privilege_cloud.url | https://yourco.privilegecloud.cyberark.com |
| ☐ | privilege_cloud.identity_url | https://yourco.id.cyberark.cloud |
| ☐ | itsm.url | https://yourco.service-now.com |
| ☐ | notifications.escalation_email | Real email address |
| ☐ | compliance.frameworks | ["HIPAA"] or ["PCI-DSS"] or both |

| 0.3 | Set Secret Passwords as Environment Variables 👤 YOU DO THIS |
| --- | --- |

Passwords and API keys are never stored in config files. They are set as environment variables — temporary memory that only exists while your terminal is open. This keeps secrets out of files that could be shared accidentally.

# Windows PowerShell — run each line one at a time $env:CLAUDE_API_KEY = "sk-ant-..." $env:CYBERARK_ADMIN_PASSWORD = "your-cyberark-password" $env:PC_ADMIN_PASSWORD = "your-privilege-cloud-password" $env:SNOW_API_TOKEN = "your-servicenow-token" $env:SLACK_WEBHOOK_URL = "https://hooks.slack.com/services/..." # Mac / Linux — run each line one at a time export CLAUDE_API_KEY="sk-ant-..." export CYBERARK_ADMIN_PASSWORD="your-cyberark-password" export PC_ADMIN_PASSWORD="your-privilege-cloud-password" export SNOW_API_TOKEN="your-servicenow-token" export SLACK_WEBHOOK_URL="https://hooks.slack.com/services/..."

|  | ⚠️ IMPORTANT — Variables Disappear When Terminal Closes These variables only exist while your terminal is open. Every time you open a new terminal session, re-run these commands before running any agents. |
| --- | --- |

| 0.4 | Run the Automated Environment Validation 🤖 AUTOMATED |
| --- | --- |

This command tests all 9 connections: CyberArk, Privilege Cloud, ServiceNow, Slack, Claude API. It reports pass or fail for each one so you know exactly what is working.

bash scripts/validate-env.sh

|  | ✅ SUCCESS — All 9 Green [✓] CyberArk PVWA reachable [✓] Privilege Cloud authenticated [✓] Secure Tunnel connected [✓] ServiceNow API connected [✓] Claude API responding [✓] Slack webhook working [✓] All environment variables set RESULT: 9/9 PASSED ✅ — Ready to proceed to Phase 1. |
| --- | --- |

|  | 🚨 IF IT FAILS — Common Fixes FAIL: CyberArk PVWA reachable → Can you open the PVWA URL in your browser? If NO: Check VPN. Check the URL in config.json. If YES: Check firewall allows TCP 443 from the migration server. FAIL: CyberArk API authenticated → Check $env:CYBERARK_ADMIN_PASSWORD is set. Try logging into PVWA manually to verify the password. FAIL: Secure Tunnel connected → On the Connector server, run: Restart-Service CyberArkPrivilegeCloudConnector Verify outbound TCP 443 to *.cyberark.cloud is open in firewall. |
| --- | --- |

| 0.5 | Visual Check of the Privilege Cloud Portal 👤 YOU DO THIS |
| --- | --- |

Open your browser and log into your Privilege Cloud tenant. Walk through the checklist below. This is a manual eyeball check — the agent cannot do this for you.

| ✓ | Privilege Cloud Portal Checklist | Notes / Assigned To |
| --- | --- | --- |
| ☐ | Go to Administration → Connectors — CPM Connector shows: ONLINE (green dot) |  |
| ☐ | Go to Administration → Connectors — PSM Connector shows: ONLINE (green dot) |  |
| ☐ | Go to Administration → LDAP Integration — Status shows: Connected |  |
| ☐ | Click "Test Connection" button — result shows: Success |  |
| ☐ | Go to Administration → Identity Provider — SAML/Entra ID config is present |  |
| ☐ | Go to Policies → Platforms — built-in platforms are listed |  |
| ☐ | Go to Safes — you can create a test Safe without errors |  |

|  | ⚠️ STOP & CHECK If CPM or PSM Connector shows OFFLINE — do NOT proceed. Contact your infrastructure team to resolve the Connector service. Migration cannot run without both Connectors online. |
| --- | --- |

| 0.6 | Run the Agent Health Check 🤖 AUTOMATED |
| --- | --- |

bash scripts/health-check.sh

|  | ✅ SUCCESS — All 8 Agents Ready [✓] Agent 01 - Discovery READY [✓] Agent 02 - Gap Analysis READY [✓] Agent 03 - Permission Map READY [✓] Agent 04 - Orchestration READY [✓] Agent 05 - Heartbeat READY [✓] Agent 06 - Integration Val. READY [✓] Agent 07 - Compliance READY [✓] Agent 08 - Runbook Executor READY |
| --- | --- |

|  | ⚠️ STOP & CHECK All 8 agents must show READY. If any show ERROR, run: pip install -r requirements.txt --break-system-packages Then run the health check again before proceeding. |
| --- | --- |

| PHASE 1 | Discovery Duration: 2–8 hours ¦ Risk Level: Zero | Nothing changes in CyberArk — read only |
| --- | --- | --- |

## PHASE 1 — Discovery

The Discovery Agent connects to your existing CyberArk system and takes a complete inventory — every Safe, every account, every permission, every tool — then saves it to a file called the Migration Manifest. Nothing is changed. This is purely reading and documenting.

Think of it like taking a photo of everything in your house before you move, so you know exactly what needs to go in the truck.

📊 What Phase 1 Does to Your Environment

ON-PREM CYBERARK (read only) OUTPUT FILE ───────────────────────────── ────────────────────────────────── ┌─────────────────────────┐ ┌──────────────────────────────┐ │ Safe: IT-Infra │ │ manifests/2026-03-02/ │ │ 47 accounts │ │ discovery.json │ │ 3 Safe members │ Agent reads │ │ │ WinServerLocal ├──────────────►│ • 847 accounts │ │ Safe: Database-Prod │ (no writes) │ • 43 Safes │ │ 23 accounts │ │ • 12 platforms │ │ Safe: Finance │ │ • 6 CPM plugins │ │ [40 more Safes...] │ │ • 14 CCP consumer apps │ └─────────────────────────┘ └──────────────────────────────┘ No changes made to CyberArk. Safe to run at any time.

| 1.1 | Create Today's Output Folder 👤 YOU DO THIS |
| --- | --- |

# Windows mkdir manifests\2026-03-02 # Mac/Linux mkdir -p manifests/2026-03-02

| 1.2 | Start the Discovery Agent 🤖 AUTOMATED |
| --- | --- |

This command connects to CyberArk PVWA and walks through every Safe and account. For large environments it can take several hours. You do not need to watch it the entire time.

python agents/01-discovery/discovery-agent.py \ --output manifests/2026-03-02/discovery.json \ --log-level INFO

| 📊 What the Discovery Agent Does Inside — Step by Step |
| --- |
| The agent makes these API calls automatically, in this order: |
| STEP 1: Authenticate POST /api/Auth/LDAP Gets a session token (like a login cookie) | The agent logs into PVWA using the service account credentials you set in the environment variable. It gets a temporary token that allows the next API calls. |
| STEP 2: Get Safe List GET /api/Safes Returns all Safe names | The agent gets a list of every Safe in the vault. Example result: ["IT-Infra", "Database", "Finance", ...] — 43 Safes total. |
| STEP 3: For Each Safe (loops 43 times) GET members, accounts, account details | For each Safe: gets who has access (members + permissions), lists all accounts inside, then gets full details per account. This is the bulk of the time. |
| STEP 4: Platforms & Plugins GET /api/Platforms GET /api/CPMPlugins | Gets all platform definitions (WinServerLocal, Oracle, etc.) and CPM plugin files. This tells us which ones may need compatibility work in Phase 2. |
| STEP 5: Save Output Writes structured JSON manifest to disk | All collected data is saved to manifests/2026-03-02/discovery.json. This file drives every decision in Phases 2, 3, and 4. |

|  | ✅ SUCCESS — Watch for This Final Line [12:47:59] INFO ✓ DISCOVERY COMPLETE [12:47:59] INFO Summary: 847 accounts ¦ 43 Safes ¦ 12 platforms ¦ 6 plugins |
| --- | --- |

|  | 🚨 IF IT FAILS "Session expired" → Agent auto-retries. If it fails 3 times in a row, increase the PVWA session timeout to 60 minutes: PVWA → Administration → Options → Timeouts. "Access denied to Safe XYZ" → The migration account cannot see that Safe. Ask your CyberArk Admin to add the migration account to that Safe with: ListAccounts + ViewSafeMembers permissions. Then re-run Step 1.2. |
| --- | --- |

| 1.3 | Run the Dependency Mapper 🤖 AUTOMATED |
| --- | --- |

This step analyzes PVWA IIS logs to find every application that pulls passwords from CyberArk (called CCP consumers). Finding them now prevents outages at cutover.

📊 What the Dependency Mapper Is Looking For

APP SERVERS CYBERARK CCP VAULT ┌──────────────────┐ ┌─────────────────┐ ┌─────────────┐ │ app1.corp.com │──GET pass──►│ Credential │──►│ Returns │ │ (HR system) │ │ Provider (CCP) │ │ password │ │ app2.corp.com │──GET pass──►│ │ │ │ │ (Payroll) │ └─────────────────┘ └─────────────┘ └──────────────────┘ The mapper reads IIS logs to find every arrow (──►) in the diagram above. Result: "app1.corp.com uses AppID HRSystem_Prod in Safe HR-Applications" WHY IT MATTERS: At cutover, these apps must point to the NEW Privilege Cloud CCP endpoint. If we miss one, that app breaks at cutover. 2AM support call.

python agents/01-discovery/dependency-mapper.py \ --manifest manifests/2026-03-02/discovery.json \ --iis-log-path "\\\\pvwa-server\\C$\\inetpub\\logs\\LogFiles" \ --output manifests/2026-03-02/dependencies.json

| 1.4 | Generate the Human-Readable Summary Report 🤖 AUTOMATED |
| --- | --- |

python agents/01-discovery/manifest-generator.py \ --manifest manifests/2026-03-02/discovery.json \ --dependencies manifests/2026-03-02/dependencies.json \ --format summary \ --output manifests/2026-03-02/discovery-summary.txt # Open the summary: notepad manifests\2026-03-02\discovery-summary.txt # Windows cat manifests/2026-03-02/discovery-summary.txt # Mac/Linux

| 1.5 | Review and Approve the Manifest 👤 YOU DO THIS |
| --- | --- |

Sit down with your CyberArk Administrator and review the summary report together. Answer the questions in the checklist below before signing off.

| ✓ | Manifest Review Checklist | Notes / Assigned To |
| --- | --- | --- |
| ☐ | Total Safe count matches expectation (within 5%) | Count: _______ |
| ☐ | Total account count looks right | Count: _______ |
| ☐ | Decision made on inactive accounts (migrate or skip?) | Decision: ______ |
| ☐ | All CCP consumer applications recognized and owners identified | Count: _______ |
| ☐ | Someone assigned to investigate custom platforms (⚠ items) | Assigned: ______ |
| ☐ | Exception-list accounts understood and documented | Count: _______ |

When checklist is complete, log the approval:

python agents/07-compliance/compliance-agent.py \ --action log-approval \ --phase "phase1-discovery-manifest" \ --approver "Your Name" \ --notes "Reviewed with CyberArk Admin. 847 accounts confirmed accurate."

|  | ⚠️ STOP & CHECK — Gate Do NOT start Phase 2 until the manifest approval is logged. The compliance agent creates an audit record of this approval. If the manifest is not approved, Phase 2 steps may produce misleading results. |
| --- | --- |

| PHASE 2 | Gap Analysis & Readiness Duration: 1–3 hours ¦ Risk Level: Zero | Nothing changes in CyberArk — read only |
| --- | --- | --- |

## PHASE 2 — Gap Analysis & Readiness

The Gap Analysis Agent checks every platform and CPM plugin against Privilege Cloud's compatibility list. This is like checking whether your appliances will work before moving to a new country with different electrical outlets. Find problems now — not during migration night.

| 📊 The Compatibility Classification System |
| --- |
| ✓ NATIVE MATCH Works exactly the same in Privilege Cloud. No action needed. | Examples: WinServerLocal, WinDomain, UnixSSH, Oracle, MySQL, MSSQL These 8 built-in platforms migrate automatically with no extra work. |
| ⚠ MARKETPLACE ALT A free replacement exists. Download and test it. | Example: CustomSAPPlatform → SAP-CyberArk-v2 (free download from CyberArk Marketplace) Download the marketplace plugin, test it on one account in sandbox, then use it for migration. |
| ✗ CUSTOM REBUILD Must be rewritten by a CyberArk developer. | Example: CustomCiscoIOS — uses legacy executable format that does not run in Privilege Cloud Connector environment. Migration of all accounts on this platform is BLOCKED until rebuild is confirmed complete. |

| 2.1 | Run the Gap Analysis Agent 🤖 AUTOMATED |
| --- | --- |

This command checks every platform and plugin in your manifest against the Privilege Cloud compatibility API. It auto-creates Jira epics for anything that needs work.

python agents/02-gap-analysis/gap-agent.py \ --manifest manifests/2026-03-02/discovery.json \ --output reports/gap-analysis-2026-03-02.json \ --create-jira-epics

|  | ✅ SUCCESS LOOKS LIKE [INFO] WinServerLocal → NATIVE MATCH ✓ [INFO] WinDomain → NATIVE MATCH ✓ [INFO] CustomCiscoIOS → CUSTOM REBUILD REQUIRED ✗ [INFO] CustomSAPPlatform → MARKETPLACE ALT: SAP-CyberArk-v2 ⚠ [INFO] Created Jira epic: IOPEX-101 — Rebuild CustomCiscoIOS for PC [INFO] Gap analysis complete. Readiness blockers: 2 |
| --- | --- |

| 2.2 | Review Gap Report and Assign Rebuild Work 👤 YOU DO THIS |
| --- | --- |

Generate the readable version and review every item marked ✗. For each CUSTOM REBUILD item, assign a developer and record an estimated completion date.

python agents/02-gap-analysis/gap-agent.py \ --report reports/gap-analysis-2026-03-02.json \ --format human

| ✓ | Rebuild Assignment Log | Notes / Assigned To |
| --- | --- | --- |
| ☐ | IOPEX-101: CustomCiscoIOS + CustomCiscoCPM | Assigned: _______ Due: _______ |
| ☐ | IOPEX-102: CustomLegacyUnix | Assigned: _______ Due: _______ |
| ☐ | Download SAP Marketplace plugin and test | Assigned: _______ Due: _______ |
| ☐ | Download F5 Marketplace plugin and test | Assigned: _______ Due: _______ |

|  | ⚠️ STOP & CHECK — Gate Every CUSTOM REBUILD item must have a named person and a completion date. The system will automatically block migration of accounts on those platforms until the rebuild is confirmed complete in Jira. |
| --- | --- |

| 2.3 | Score Each Safe Group's Readiness 🤖 AUTOMATED |
| --- | --- |

This command scores each Safe group 0–100. Groups below 85 are blocked from migration. This tells you which groups to migrate first and which must wait.

python agents/02-gap-analysis/readiness-scorer.py \ --all-groups \ --manifest manifests/2026-03-02/discovery.json \ --gap-report reports/gap-analysis-2026-03-02.json \ --output reports/readiness-scores-2026-03-02.json

📊 Sample Readiness Score Output

Safe Group Score Can migrate? ──────────────────────────────────────────────── IT-Security 98/100 ✅ YES — Pilot candidate Windows-Servers 96/100 ✅ YES Database-Production 95/100 ✅ YES Unix-Linux 90/100 ✅ YES Finance-Production 91/100 ✅ YES HR-Applications 88/100 ✅ YES Cloud-Workloads 87/100 ✅ YES Network-Devices 42/100 ❌ NO — wait for IOPEX-101 rebuild SAP-Applications 71/100 ❌ NO — test marketplace plugin first ──────────────────────────────────────────────── READY: 7 groups ¦ BLOCKED: 2 groups (migrate last after blockers resolved)

| 2.4 | Log Phase 2 Complete 👤 YOU DO THIS |
| --- | --- |

python agents/07-compliance/compliance-agent.py \ --action log-approval \ --phase "phase2-gap-analysis" \ --approver "Your Name" \ --notes "Gap analysis done. 2 custom rebuilds assigned. 7/9 groups ready."

| PHASE 3 | Permission Mapping Duration: 1–2 hours ¦ Risk Level: Zero | Nothing changes in CyberArk — read only |
| --- | --- | --- |

## PHASE 3 — Permission Mapping

CyberArk on-premises has 14 individual permission toggles per user per Safe. Privilege Cloud simplifies this to 4 roles. The Permission Mapping Agent translates everything automatically, then flags risky cases for your review. No data is moved in this phase — only translation files are generated.

| 📊 The 14 → 4 Permission Translation |
| --- |
| OLD: 14 individual permission toggles per user per Safe (CyberArk on-premises) |
| ManageSafe UseAccounts ListAccounts ManageSafeMembers RetrieveAccounts ViewAuditLog AddAccounts InitiateCPMMgmt BackupSafeContents UpdateAccountProps UnlockAccounts ViewSafeMembers DeleteAccounts RenameAccounts |
| NEW: 4 roles only (Privilege Cloud) |
| OWNER — Full control. Can manage the Safe and all accounts inside. EDIT — Can add, update, delete accounts. Cannot manage the Safe itself. VIEW — Can use accounts (PSM sessions, CCP). Cannot change them. LIST — Can see account names only. Cannot use or change anything. | Maps from: ManageSafe + ManageMembers + anything Maps from: AddAccounts + UpdateProps (no Manage) Maps from: UseAccounts + Retrieve (no Add/Manage) Maps from: ListAccounts only |

| 3.1 | Run the Permission Mapping Engine 🤖 AUTOMATED |
| --- | --- |

python agents/03-permission-mapping/permission-agent.py \ --manifest manifests/2026-03-02/discovery.json \ --output manifests/2026-03-02/permission-map.json \ --ruleset config/permission-ruleset.json

|  | ✅ SUCCESS LOOKS LIKE [INFO] Total mappings processed: 156 [INFO] Auto-mapped successfully: 149 (95.5%) [INFO] Flagged for human review: 7 (4.5%) [INFO] Permission map saved: manifests/2026-03-02/permission-map.json [INFO] Human review queue: 7 items waiting |
| --- | --- |

| 3.2 | Review the Human Review Queue 👤 YOU DO THIS |
| --- | --- |

Show all flagged items and make a decision on each one. The review queue will not be empty until every item is resolved — and the queue must reach zero before Phase 4 starts.

# Show all flagged items python agents/03-permission-mapping/overprivilege-detector.py \ --permission-map manifests/2026-03-02/permission-map.json \ --show-queue

| 📊 Your 3 Decision Options for Each Flagged Item |
| --- |
| OPTION A: approve Accept the proposed mapping as-is. | Use when: The extra access is acceptable and the person is trusted. Risk: Slight over-privilege (minor security consideration). Command: --action approve |
| OPTION B: downgrade Give a lower-privilege role. | Use when: You want to be conservative. Give less access; user can request more later. Risk: Person may not be able to do their job (functional risk). Command: --action downgrade |
| OPTION C: exclude Skip this one — handle manually later. | Use when: Needs manager approval or more investigation. Risk: Person stays in on-prem system until you handle it manually. Command: --action exclude |

# Example: Approve item PRQ-001 python agents/03-permission-mapping/overprivilege-detector.py \ --resolve --item-id PRQ-001 --action approve \ --approver "Your Name" --reason "Trusted admin, low risk" # Confirm queue is empty before proceeding python agents/03-permission-mapping/overprivilege-detector.py \ --permission-map manifests/2026-03-02/permission-map.json \ --show-queue # Expected when done: # PERMISSION REVIEW QUEUE: 0 items pending ✅

| 3.3 | Generate Access Certification Report 🤖 AUTOMATED |
| --- | --- |

This PDF shows every user, their old permissions, and their new permissions side by side. Your Compliance Officer needs this document for HIPAA or PCI-DSS audits.

python agents/03-permission-mapping/permission-agent.py \ --generate-cert-report \ --permission-map manifests/2026-03-02/permission-map.json \ --output evidence/access-certification-2026-03-02.pdf

| 3.4 | Log Phase 3 Complete 👤 YOU DO THIS |
| --- | --- |

python agents/07-compliance/compliance-agent.py \ --action log-approval --phase "phase3-permission-mapping" \ --approver "Your Name" --notes "156 mappings. 7 items resolved. Queue at zero."

| PHASE 4 | Pilot Migration Duration: 1–2 weeks ¦ Risk Level: Low | Nothing changes in this phase — pilot scope |
| --- | --- | --- |

## PHASE 4 — Pilot Migration

Before migrating all 847 accounts, you move one small trusted group first — typically the IT/Security team's Safes. If anything goes wrong, only a small group is affected and you have time to fix it.

| 📊 Why a Pilot? The Math Is Simple. |
| --- |
| ❌ WITHOUT PILOT • Move 847 accounts all at once • Something goes wrong • 847 accounts affected • 14 apps potentially down • Full rollback takes DAYS • 3AM executive calls | ✅ WITH PILOT (our approach) • Move 47 IT accounts first • Something goes wrong • 47 accounts affected • IT team troubleshoots it • Fix and retry takes HOURS • No executive calls |

| 4.1 | Confirm Pilot Group Readiness Score 🤖 AUTOMATED |
| --- | --- |

python agents/02-gap-analysis/readiness-scorer.py --safe-group "IT-Security" # Must show 85 or higher to proceed. # Example good output: # Safe Group: IT-Security Score: 98/100 ✓ READY

| 4.2 | Create a Change Request in ServiceNow 👤 YOU DO THIS |
| --- | --- |

📊 Change Request Template

Title: CyberArk PAM Migration — Pilot (IT-Security Safe) Category: Security Infrastructure Risk: Low Impact: Low — IT team accounts only; on-prem stays active in parallel Description: Moving 47 accounts from CyberArk on-premises to Privilege Cloud. This is the approved pilot batch. Parallel operation period — on-prem vault remains active throughout. Backout: Rollback command available (15 min). On-prem always accessible. Window: [Date] 8:00 PM – Midnight

Record the Change Number here for your log:

| ServiceNow CHG Number | CHG ___________________________ |
| --- | --- |

| 4.3 | Approve the Pilot Batch Start 👤 YOU DO THIS |
| --- | --- |

The orchestration agent does NOT run on its own. You must explicitly approve every batch. This is intentional — a human always makes the call to move data.

python scripts/approve-gate.py \ --gate-id "PILOT-IT-Security" \ --action approve \ --approver "Your Name" \ --change-number "CHG12345"

| 4.4 | Agent 04 Runs the Pipeline Automatically 🤖 AUTOMATED |
| --- | --- |

After your approval, the orchestration agent runs the full 6-step pipeline. Do not interrupt it. Watch Slack for the completion notification.

| 📊 The 6-Step Migration Pipeline — What Happens After You Approve |
| --- |
| Each step runs automatically. You only receive a Slack notification when the full batch is done. |
| STEP A FREEZE ~1 min | Agent locks the Safe — no password changes allowed during export window. Prevents data from changing while being copied. API: PUT /api/Safes/IT-Security with Locked: true |
| STEP B EXPORT ~10 min | Agent downloads every account record via API: username, platform, Safe name, last rotation date, properties. Does NOT export the actual password — passwords are never transferred. |
| STEP C TRANSFORM ~2 min | Converts data from CyberArk format to Privilege Cloud format. Safe name → Folder path. Permission flags → Role name (OWNER/EDIT/VIEW/LIST). Applies the permission map from Phase 3. |
| STEP D IMPORT ~5 min | Pushes all 47 account records to Privilege Cloud via API (POST /api/Accounts, one per account). Accounts are created with correct permissions applied. |
| STEP E HEARTBEAT ~10 min | Privilege Cloud Connector tries to log into each target server using the stored password. Reports PASS (credential works) or FAIL (problem detected). Agent 05 begins auto-remediation on failures. |
| STEP F REPORT ~1 min | Safe is unlocked. Slack notification sent to you with results. ServiceNow change record updated with pass/fail count and completion status. |

|  | 📋 TOTAL TIME A 47-account pilot takes approximately 30–45 minutes end to end. You do nothing during this time. Watch Slack for the completion notice. To monitor live: tail -f logs/agent-04-orchestration-*.log |
| --- | --- |

| 4.5 | Review Heartbeat Results 👤 YOU DO THIS |
| --- | --- |

After the Slack notification arrives, check the Heartbeat report. Every account must pass before sign-off.

python agents/05-heartbeat/heartbeat-agent.py \ --report-batch "IT-Security" \ --date 2026-03-02

| SITUATION | IF YES | ACTION |
| --- | --- | --- |
| 100% passing | → Go to Step 4.6 | All accounts healthy. Proceed to integration validation. |
| 99–99.9% passing | → Wait 30 min | Agent is auto-remediating 1-2 failures. Recheck after 30 minutes. |
| 95–99% passing | → Check in 1 hour | Agent working through failures. If still below 99% after 2 hrs, investigate each failed account individually. |
| Below 95% | → STOP | Do not migrate next batch. Look at failure categories — same error = one root cause. Mixed errors = multiple issues. Fix and retry. |

|  | 🚨 Common Heartbeat Failure: AuthenticationFailed What it means: The Connector tried to log into the target server and was rejected. 1. Is the account locked in Active Directory? → Unlock in AD, then recheck. 2. Was the password changed outside CyberArk? → Update password in PC portal manually, then recheck. 3. Is the target server even online? → Bring server up, then recheck. # After fixing, recheck one account: python agents/05-heartbeat/heartbeat-agent.py \ --manual-check --account "admin-jumphost02" --safe "IT-Infrastructure" |
| --- | --- |

| 4.6 | Validate Integrations for Pilot Accounts 🤖 AUTOMATED |
| --- | --- |

python agents/06-integration-validation/validation-agent.py \ --scope "IT-Security" \ --tests ccp,psm,siem

| 📊 What Each Integration Test Verifies |
| --- |
| CCP TEST Can apps still get passwords? | Agent simulates an app calling the Credential Provider API. Verifies the correct password is returned from the Privilege Cloud endpoint. PASS = app will work at cutover. FAIL = app owner must update their config. |
| PSM TEST Can users launch sessions? | Agent triggers a test PSM session, verifies it connects, confirms the recording file is written to the Connector storage, verifies session closes cleanly. |
| SIEM TEST Are audit logs flowing? | Agent queries your SIEM (Splunk/Graylog) for events from Privilege Cloud in the last 30 minutes. Verifies events are arriving and field names match expected format. |

| 4.7 | Pilot Sign-Off 👤 YOU DO THIS |
| --- | --- |

Three people must physically sign off before production migration begins. Collect all three signatures.

| ROLE | NAME | DATE | SIGNATURE |
| --- | --- | --- | --- |
| Migration Lead |  |  |  |
| CyberArk Administrator |  |  |  |
| IT Pilot User (from IT-Security team) |  |  |  |

python agents/07-compliance/compliance-agent.py \ --action log-approval --phase "phase4-pilot-complete" \ --approver "Migration Lead Name" \ --notes "Pilot complete. 47/47 passing. All sign-offs collected."

|  | ⚠️ STOP & CHECK — Gate All 3 signatures required before starting production migration. Do not start Phase 5 until the compliance log is updated. |
| --- | --- |

| PHASE 5 | Production Migration Duration: 5–10 weeks ¦ Risk Level: Medium | Nothing changes in on-prem — runs in parallel |
| --- | --- | --- |

## PHASE 5 — Production Migration

Now that the pilot worked, you run the same pipeline for every remaining Safe group, one batch at a time. Each batch must pass Heartbeat and integration validation before the next one starts.

📊 Recommended Batch Order and Why This Sequence Matters

BATCH 1: Infrastructure & Network accounts (~156) ← Start here: IT controls these │ Fast to troubleshoot if something goes wrong ▼ BATCH 2: Windows Server accounts (~203) ← Largest group, well-tested platforms │ ▼ BATCH 3: Unix/Linux Server accounts (~118) ← Known platforms (UnixSSH) │ ▼ BATCH 4: Database accounts (~89) ← More CCP dependencies, more validation │ ▼ BATCH 5 & 6: Finance + HR (~121 combined) ← Higher scrutiny, do after proven solid │ ▼ BATCH 7: Cloud Workloads (~43) │ ▼ BATCH 8 & 9: Custom Platform groups ← LAST: rebuild must be DONE first Network-Devices (after IOPEX-101), SAP (after marketplace plugin tested)

### For Each Production Batch — Run These 6 Steps in Order

Repeat the loop below for every batch. Each batch takes 1–4 hours to complete. Do not start the next batch until the current one is signed off.

| BATCH A | Score the Batch Group 🤖 AUTOMATED |
| --- | --- |

# Replace "Infrastructure-Network" with your current batch name python agents/02-gap-analysis/readiness-scorer.py \ --safe-group "Infrastructure-Network" # Must show 85 or higher to proceed.

| BATCH B | Open ServiceNow Change Request 👤 YOU DO THIS |
| --- | --- |

Create a change request for this batch. Recommended maintenance windows are 8PM–4AM to avoid business hours impact.

| Batch Safe Group |  |
| --- | --- |
| CHG Number | CHG ___________________________ |
| Approved By |  |
| Window Start |  |
| Window End |  |

| BATCH C | Approve the Batch 👤 YOU DO THIS |
| --- | --- |

python scripts/approve-gate.py \ --gate-id "BATCH-Infrastructure-Network" \ --action approve \ --approver "Your Name" \ --change-number "CHG_____" # Agent runs automatically after approval. # Watch Slack for the completion notification.

| BATCH D | Review Heartbeat Results 👤 YOU DO THIS |
| --- | --- |

python agents/05-heartbeat/heartbeat-agent.py \ --report-batch "Infrastructure-Network" \ --date $(date +%Y-%m-%d)

| SITUATION | IF YES | ACTION |
| --- | --- | --- |
| 99%+ passing | → Go to Batch E | Threshold met. Proceed to integration validation. |
| 95–99% passing | → Wait, auto-remediation running | Check again in 1 hour. Agent working through failures. |
| Below 95%, same error type | → Fix root cause, retry | One root cause (e.g., all Oracle accounts failing). Fix it, then: python ...orchestration-agent.py --retry-failures --batch-id <id> |
| Below 95%, mixed errors | → Investigate each | Multiple issues. Review failure log per account. Fix individually or rollback batch. |
| Failure rate > 5% | → STOP, rollback | python agents/04-orchestration/rollback-controller.py --rollback-batch "BatchName" |

| BATCH E | Validate Integrations 🤖 AUTOMATED |
| --- | --- |

python agents/06-integration-validation/validation-agent.py \ --scope "Infrastructure-Network" \ --tests ccp,psm,siem

| 📊 If a CCP Test Fails — What the App Owner Must Change |
| --- |
| OLD SETTING (app pointing to on-prem): CCP_URL = https://pvwa.iOPEX.com/AIMWebSvc APP_ID = HRSystem_Prod | NEW SETTING (give this to the app owner): CCP_URL = https://iOPEX.privilegecloud. cyberark.com/AIMWebSvc APP_ID = HRSystem_Prod (stays the same) |

After the app owner updates their config, retest:

python agents/06-integration-validation/ccp-tester.py \ --retest --app-id "HRSystem_Prod"

| BATCH F | Log Batch Complete 👤 YOU DO THIS |
| --- | --- |

python agents/07-compliance/compliance-agent.py \ --action log-approval --phase "batch-complete" \ --batch "Infrastructure-Network" \ --approver "Your Name" --heartbeat-rate "99.4%" \ --change-number "CHG_____" # Check queue for next batch: node agents/coordinator.js --show-queue

|  | 📋 REPEAT Repeat Batch Steps A through F for every batch in the queue. Typical cadence: 1-3 batches per week, running overnight. Engineers review results each morning — no babysitting 2AM windows. |
| --- | --- |

| PHASE 6 | Cutover Duration: 2–4 weeks ¦ Risk Level: Medium | Nothing changes in on-prem — runs in parallel |
| --- | --- | --- |

## PHASE 6 — Cutover

At this point all accounts are in Privilege Cloud. Now you flip the switch — updating the URL everyone uses to access the system. Think of it like updating your address after a move: same belongings, new front door.

📊 What Changes at Cutover

BEFORE CUTOVER — On-premises is still primary

Engineers ──────────────────────────────────► https://pvwa.iOPEX.com (ON-PREM) CCP Apps ──────────────────────────────────► https://pvwa.iOPEX.com/AIMWebSvc SIEM ◄────────────────────────────────── On-prem Vault syslog

AFTER CUTOVER — Privilege Cloud is primary; on-prem stays up read-only for 2 weeks

Engineers ──────────────────────────────────► https://iOPEX.privilegecloud.cyberark.com CCP Apps ──────────────────────────────────► https://iOPEX.privilegecloud.cyberark.com/AIMWebSvc SIEM ◄────────────────────────────────── Privilege Cloud syslog On-prem PVWA: still accessible, read-only (no new accounts) If major issues found: rollback = re-enable on-prem as primary (15 min)

| 6.1 | Run the Final Validation Pass 🤖 AUTOMATED |
| --- | --- |

Run both commands 48 hours before the planned cutover date. Both must show 99%+ before requesting stakeholder approval.

# Full Heartbeat sweep across ALL migrated accounts python agents/05-heartbeat/heartbeat-agent.py --full-sweep --report # Full integration validation across ALL accounts python agents/06-integration-validation/validation-agent.py \ --scope all-migrated --tests all

| 6.2 | Request Formal Cutover Approval from All Stakeholders 👤 YOU DO THIS |
| --- | --- |

node agents/coordinator.js --request-cutover-approval \ --planned-date "2026-04-15" \ --planned-time "22:00" # This sends Slack + email to all stakeholders. # Check who has approved: node agents/coordinator.js --cutover-approval-status

| ✓ | Stakeholder Approval Tracking | Notes / Assigned To |
| --- | --- | --- |
| ☐ | CISO or Security Manager | Status: ____________ |
| ☐ | Compliance Officer | Status: ____________ |
| ☐ | CyberArk Administrator | Status: ____________ |
| ☐ | All Application Owners (14 total) | Status: ____________ |

| 6.3 | Approve the DNS/URL Cutover Gate 👤 YOU DO THIS |
| --- | --- |

This is the most consequential step in the entire migration. Once executed, all users and apps are redirected to Privilege Cloud. Confirm all boxes below before running the command.

| ✓ | Final Pre-Cutover Checklist | Notes / Assigned To |
| --- | --- | --- |
| ☐ | All stakeholders show APPROVED (Step 6.2 shows all green) |  |
| ☐ | Heartbeat sweep passed 99%+ |  |
| ☐ | All integration tests passed |  |
| ☐ | IT Help Desk briefed — they will receive calls about the new URL |  |
| ☐ | CyberArk Admin on standby tonight |  |
| ☐ | Rollback command printed and ready (see Appendix B) |  |
| ☐ | On-prem PVWA confirmed still accessible as fallback |  |
| ☐ | Communications sent to all end users about the new portal URL |  |

python scripts/approve-gate.py \ --gate-id "CUTOVER-DNS" \ --action approve \ --approver "Your Name" \ --notes "All approvals collected. Pre-cutover checklist complete."

|  | 🤖 WHAT HAPPENS AFTER APPROVAL Agent 08 executes the cutover tasks automatically: • Updates all 14 CCP app configurations to Privilege Cloud endpoint • Updates SIEM syslog target to Privilege Cloud • Sends notifications to all application owners • Logs cutover event to compliance audit trail • Reports: ✅ CUTOVER COMPLETE — Primary: Privilege Cloud Total time: approximately 3–5 minutes. |
| --- | --- |

| 6.4 | Two-Week Parallel Operation Period 🤖 AUTOMATED |
| --- | --- |

Both systems remain active for a minimum of two weeks. The on-prem PVWA is read-only. Agents 05 and 07 run continuously. Your job is to monitor Slack and answer Help Desk calls.

| 6.5 | UAT Sign-Off After Two Stable Weeks 👤 YOU DO THIS |
| --- | --- |

Have one representative from each business unit log in and verify their workflows before final decommission approval.

| ROLE | NAME | DATE | SIGNATURE |
| --- | --- | --- | --- |
| IT / Security Engineering |  |  |  |
| Database Administration |  |  |  |
| Finance |  |  |  |
| HR |  |  |  |
| Network Engineering |  |  |  |
| Compliance Officer |  |  |  |
| CISO / Security Manager |  |  |  |

python agents/07-compliance/evidence-packager.py \ --scope full-migration \ --output evidence/uat-signoff-$(date +%Y-%m-%d).pdf

| PHASE 7 | Decommission Duration: 2–4 weeks ¦ Risk Level: Low | Nothing changes in this phase — pilot scope |
| --- | --- | --- |

## PHASE 7 — Decommission

After two weeks of stable parallel operation and all UAT sign-offs, you shut down the on-premises CyberArk servers. Export logs and archive recordings before any server is touched.

📊 The Golden Rule of Decommission

╔══════════════════════════════════════════════════════════════════╗ ║ EXPORT EVERYTHING BEFORE SHUTTING DOWN ANYTHING. ║ ║ ║ ║ Once the Vault server is off, audit log recovery is very hard. ║ ║ Audit logs gone = compliance violation. ║ ║ Recordings gone = cannot replay sessions for investigations. ║ ╚══════════════════════════════════════════════════════════════════╝ CORRECT ORDER: ① Export audit logs (FIRST — do this before touching any server) ② Archive PSM session recordings (SECOND) ③ Take final Vault backup (THIRD) ④ Revoke migration service accounts ⑤ Shut down servers in sequence: PSM → PSMP → CPM → PVWA → Vault (last) ⑥ Generate decommission evidence package

| 7.1 | Export All Audit Logs from the On-Premises Vault 🤖 AUTOMATED |
| --- | --- |

Run this before any server is touched. 2555 days = 7 years of logs, covering both HIPAA (6 years) and PCI-DSS (1 year) minimum retention requirements.

python agents/07-compliance/compliance-agent.py \ --action export-vault-logs \ --pvwa-server "pvwa.iOPEX.com" \ --days 2555 \ --output "evidence/vault-audit-export-$(date +%Y-%m-%d)/" # After export, copy to long-term compliant storage: azcopy copy "evidence/vault-audit-export-*" \ "https://yourstorage.blob.core.windows.net/pam-archive/" \ --recursive

|  | ⚠️ STOP & CHECK — Verify the Export Open 3 random files from the export folder. Confirm they contain readable log entries (not empty or corrupted). Record the total file count and size before proceeding. |
| --- | --- |

| 7.2 | Archive PSM Session Recordings 👤 YOU DO THIS |
| --- | --- |

|  | ⚠️ CRITICAL — PSM Recordings Cannot Be Migrated PSM recordings use a proprietary format that only plays back on the on-prem PSM server. Privilege Cloud uses a different recording format. You CANNOT play old recordings in Privilege Cloud. Old recordings must be archived BEFORE the PSM server is shut down. Test that playback works from the archive location BEFORE shutting down PSM. |
| --- | --- |

| ✓ | Recording Archival Checklist | Notes / Assigned To |
| --- | --- | --- |
| ☐ | Find recording storage location (PSM server or Recording Safes) | Location: _______ |
| ☐ | Copy all recordings to compliant archive storage | Copied: YES / NO |
| ☐ | Test playback from archive — confirm it works | Tested: YES / NO |
| ☐ | Record archive location for auditor reference | Archive: _______ |

| 7.3 | Revoke Migration Service Accounts 🤖 AUTOMATED |
| --- | --- |

python agents/07-compliance/compliance-agent.py \ --action revoke-service-accounts \ --pvwa-server "pvwa.iOPEX.com"

| 7.4 | Take Final Vault Backup 👤 YOU DO THIS |
| --- | --- |

CyberArk Administrator performs this step using your standard Vault backup procedure. Store in cold storage for the compliance retention period. This backup should never be needed — but must exist.

| Backup Location | ___________________________________ |
| --- | --- |
| Backup Size | ___________________________________ |
| Completed At | ___________________________________ |
| Verified By | ___________________________________ |

| 7.5 | Shut Down Servers in the Correct Order 👤 YOU DO THIS |
| --- | --- |

Shut down in this exact order. Wait for each server to be fully off before moving to the next. If you shut down the Vault first, other servers lose access and may fail ungracefully.

| 📊 Shutdown Sequence — Must Follow This Exact Order |
| --- |
| ① PSM Servers (session recorders) | Stop-Service CAVPSM Wait for: "Service stopped" Then: Shut down the VM Update CMDB: decommissioned |
| ② PSMP Servers (SSH proxy) | Stop-Service CAVSSH Shut down VM → Update CMDB |
| ③ CPM Servers (password rotation) | Stop-Service CACPMScanner Shut down VM → Update CMDB |
| ④ PVWA Servers (web interface) | iisreset /stop Shut down VMs → Update CMDB |
| ⑤ VAULT SERVER LAST — only after ALL above are off | net stop "CyberArk Vault" Verify stopped → Shut down VM Update CMDB → Notify team |

| ✓ | Server Shutdown Log | Notes / Assigned To |
| --- | --- | --- |
| ☐ | PSM Server(s) | Shutdown: _______ CMDB: ☐ |
| ☐ | PSMP Server(s) | Shutdown: _______ CMDB: ☐ |
| ☐ | CPM Server(s) | Shutdown: _______ CMDB: ☐ |
| ☐ | PVWA Server(s) | Shutdown: _______ CMDB: ☐ |
| ☐ | Vault Server | Shutdown: _______ CMDB: ☐ |
| ☐ | DR Vault (if exists) | Shutdown: _______ CMDB: ☐ |

| 7.6 | Generate Decommission Evidence Package 🤖 AUTOMATED |
| --- | --- |

python agents/07-compliance/evidence-packager.py \ --scope decommission \ --output evidence/decommission-complete-$(date +%Y-%m-%d).pdf

This final document contains the complete migration story from start to finish: all approval records, Heartbeat statistics, integration results, log export confirmation, recording archive confirmation, and server shutdown log. Provide to Compliance Officer for final sign-off.

# Appendix A — Common Errors Quick Reference

📊 Error Lookup Table

ERROR MESSAGE WHAT IT MEANS HOW TO FIX IT ─────────────────────────────── ────────────────────── ──────────────────────────────── "Session expired" PVWA login timed out Agent auto-retries. If 3 fails: Increase PVWA timeout to 60 min in Administration. "Access denied to Safe XYZ" Migration account Ask CyberArk Admin to add acct lacks permission. with ListAccounts + ViewSafeMembers. "HeartbeatStatus: CPM cannot reach Check target server is online. UnableToConnect" the target server. Check firewall from Connector. "HeartbeatStatus: Wrong password or Was it changed outside CyberArk? AuthenticationFailed" account locked. Unlock in AD. Update in PC portal. "Platform not found in PC" Platform not imported. Run: python .../transformer.py --import-platform PLATFORM_NAME "Connector shows OFFLINE" Lost cloud connection. Restart-Service CyberArkPrivilegeCloudConnector Check outbound TCP 443 firewall. "Rollback threshold exceeded >5% Heartbeat STOP. Do not migrate next batch. (failRate: 0.07)" failures after retries. Run rollback command. Investigate. "CCP test: HTTP 401" App using old URL. App owner must update CCP_URL to new Privilege Cloud endpoint.

# Appendix B — Rollback Procedure

Use this procedure when a batch must be reversed. The on-premises vault remains active throughout migration, so rollback restores users to the on-prem system instantly.

| 📊 When to Trigger a Rollback |
| --- |
| TRIGGER ROLLBACK when: • Heartbeat failure rate stays above 5% after auto-remediation attempts • Critical CCP integration cannot be fixed within 4 hours • Data integrity issue discovered in a batch • Privilege Cloud platform outage during active migration window | DO NOT rollback for: • 1-2 account failures (let agent remediate) • Known issues with simple fixes • Heartbeat failures that are resolving over time (downward trend) • User confusion about the new URL (this is Help Desk, not a technical failure) |

# STEP 1: Stop all running pipelines immediately (safe — no data lost) node agents/coordinator.js --halt-all # STEP 2: Log the rollback event to compliance audit trail python agents/07-compliance/compliance-agent.py \ --action log-event --event "ROLLBACK_INITIATED" \ --reason "Heartbeat failure rate 7% after remediation" # STEP 3: Run the batch rollback python agents/04-orchestration/rollback-controller.py \ --rollback-batch "Infrastructure-Network" # STEP 4: Notify users to use on-prem PVWA until further notice. # (On-prem stayed active — users can switch immediately.) # STEP 5: Investigate, fix root cause, document the fix. # STEP 6: Resume when ready node agents/coordinator.js --resume --from-checkpoint <checkpoint_id>

# Appendix C — Escalation Contacts

| ISSUE TYPE | FIRST CALL | SECOND CALL |
| --- | --- | --- |
| Agent crashes / pipeline stuck | Migration Lead | Security Engineering team (#pam-migration) |
| CyberArk API / Vault errors | CyberArk Admin | CyberArk Support — support.cyberark.com |
| Privilege Cloud platform outage | CyberArk Admin | CyberArk Support (Privilege Cloud SLA) |
| Firewall blocking Connector | Network Engineer | Infrastructure team |
| Compliance finding during migration | Compliance Officer | CISO |
| Application CCP integration broken | Application Owner | Migration Lead |
| Rollback decision needed | Migration Lead | CISO (for full system rollback) |
| End users confused about new URL | IT Help Desk | Migration Lead (if systemic issue) |

| iOPEX Slack Channel | #pam-migration |
| --- | --- |
| On-Call Email | security-oncall@company.com |
| CyberArk Support | support.cyberark.com |