iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook 03 — OpenClaw Operations

CyberArk → KeeperPAM Migration | SHIFT System

| Scope | OpenClaw shift-pmo agent — operating the migration via Option B (az CLI) |
| --- | --- |
| Duration | Reference document |
| Prerequisite | Azure deployment complete, TOOLS.md configured with APP_NAME |
| Audience | iOPEX delivery engineer (Jeremy Smith) |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: How the delivery engineer uses the OpenClaw `shift-pmo` AI agent to operate

the SHIFT migration — triggering phases, monitoring progress, managing gates, and

generating stakeholder reports.

Prerequisite: DP-01 decision recorded as Option B. Azure deployment complete (Runbook 01).

Dashboard activated (Runbook 02). `az` CLI installed and authenticated on operator PC.

Who runs this: iOPEX delivery engineer (Jeremy Smith)

**What OpenClaw is in this project:** The `shift-pmo` agent is the AI PMO layer that sits

between the delivery engineer and the Azure migration backend. The engineer talks to it in

plain language; it translates intent into `az containerapp exec` commands, runs them,

reads the output, and reports back — acting as a single operator interface for the entire

15-agent SHIFT system.

────────────────────────────────────────────────────────────────────────────────

Architecture Recap

Delivery Engineer (PC)

│

│  plain language instructions

▼

OpenClaw shift-pmo agent

│  reads: SOUL.md  USER.md  TOOLS.md

│

│  az containerapp exec --name <APP> --command "python3 cli.py ..."

▼

Azure Container App  (pam/azure-migration)

│  runs: coordinator.py → 15 Python agents

│  writes: output/state/  output/reports/  output/logs/

│

│  after each agent run:

▼

Azure Blob Storage  (dashboard status.json)

│

▼

SHIFT Migration Control Center  (iOPEX team + Cisco stakeholders)

────────────────────────────────────────────────────────────────────────────────

Step 1 — Configure shift-pmo for This Project

Do this once at P0, immediately after Azure deployment.

1a. Set Container App name and RG in TOOLS.md

Open `/home/maverick/.openclaw/agents/shift-pmo/TOOLS.md` and replace the placeholders:

Resource Group : rg-pam-migration           ← confirm matches your RG

Container App  : <APP_NAME>                 ← from deploy.sh output

Dashboard URL  : https://<envName>dash...   ← from deploy.sh output

Get the values:

RG="rg-pam-migration"

APP_NAME=$(az deployment group show \

--resource-group "$RG" --name main \

--query properties.outputs.containerAppName.value --output tsv)

DASHBOARD_URL=$(az deployment group show \

--resource-group "$RG" --name main \

--query properties.outputs.dashboardUrl.value --output tsv)

echo "APP_NAME      : $APP_NAME"

echo "DASHBOARD_URL : $DASHBOARD_URL"

1b. Verify az CLI access from the PC

# Confirm az is authenticated and can reach the Container App

az containerapp show --name "$APP_NAME" --resource-group "$RG" \

--query "{name:name, state:properties.runningStatus}" --output table

Expected: `Running`

1c. Test OpenClaw can trigger the Container App

Start an OpenClaw session and type:

Check migration status

OpenClaw should run:

az containerapp exec --name <APP_NAME> --resource-group rg-pam-migration \

--command "python3 cli.py status"

And return the current migration state.

────────────────────────────────────────────────────────────────────────────────

Step 2 — Session Startup Protocol

Every OpenClaw session begins the same way. The `shift-pmo` agent automatically reads

its identity files (`SOUL.md`, `USER.md`, `TOOLS.md`) per the `AGENTS.md` startup protocol.

You do not need to brief it each session. It already knows:

The project context (CyberArk → KeeperPAM, P0–P7, Cisco engagement)

The team structure (IOPEX_DELIVERY, CLIENT_INFOSEC, KEEPERPAM_VENDOR, CLIENT_IT_OPS)

The Azure execution commands (from TOOLS.md)

The Yellow Checkpoint gate states

Your communication preferences (Jeremy: brief summary first, then bullets)

Opening a session:

Start a new OpenClaw session with shift-pmo

OpenClaw will greet you and confirm current phase. If it doesn't know the current phase,

ask it to check:

Check migration status

────────────────────────────────────────────────────────────────────────────────

Step 3 — Running a Migration Phase

Plain language → execution

You do not need to type `az` commands. Describe what you want:

| You say | OpenClaw does |
| --- | --- |
| Run P1 | az containerapp exec ... "python3 cli.py run P1" |
| Run P5 dry run first | az containerapp exec ... "python3 cli.py run P5 --dry-run" then awaits your go-ahead |
| Run the heartbeat agent for P6 | az containerapp exec ... "python3 cli.py agent 05-heartbeat --phase P6" |
| Run Wave 3 ETL | az containerapp exec ... "python3 cli.py agent 04-etl --phase P5" (with wave config) |
| Check status | az containerapp exec ... "python3 cli.py status" |
| Show me the ETL results | Reads output/reports/agent_04_etl_P5.json from the container |

Recommended pattern for every phase

Dry run first — always confirm scope before live execution:

Run P{N} dry run

Review output — OpenClaw summarises what would run. Confirm:

Looks good, run it live

Monitor — OpenClaw tails output as agents execute and summarises results.

Review gate — OpenClaw checks Yellow Checkpoint criteria when phase completes:

Is P{N} ready to advance?

Advance — after gate sign-off:

Advance to P{N+1}

────────────────────────────────────────────────────────────────────────────────

Step 4 — Yellow Checkpoint Gate Workflow

Each phase ends with a Yellow Checkpoint gate. OpenClaw manages the gate readiness

check and generates the sign-off summary.

Check gate readiness:

Is YC-P4 ready to pass?

OpenClaw will:

Read the heartbeat report from the Container App

Check all gate criteria against the output files

Report which items pass and which are open

Tell you what sign-offs are still needed

Gate criteria by phase:

| Gate | What OpenClaw checks |
| --- | --- |
| YC-P1 | Discovery complete, NHI report reviewed, permission loss accepted |
| YC-P2 | All 10 staging assertions passed, no hard blocks |
| YC-P3 | Vaults created, permissions applied with 0 escalations |
| YC-P4 | Pilot ETL complete, heartbeat ≥ 95%, 0 failures |
| YC-P5 | All waves complete, integration repointing confirmed, compliance collected |
| YC-P6 | 100% fleet migrated, 100% heartbeat, 0 CyberArk patterns, cutover confirmed |
| YC-P7 | Audit archived, CyberArk decommissioned, KT complete, report signed |

When all criteria are met:

YC-P4 is clear. Advance to P5.

OpenClaw runs `python3 cli.py advance` and confirms the new phase.

When criteria are not met:

YC-P4 blocked — heartbeat 93%, below 95% threshold. Wave 1 has 3 stuck accounts.

OpenClaw identifies the blockers and suggests the fix path. Do not advance until resolved.

────────────────────────────────────────────────────────────────────────────────

Step 5 — Reviewing Agent Output

OpenClaw can read any report file from the Container App and summarise it.

ETL results:

Show me the Wave 2 ETL results

Heartbeat pass rate:

What was the heartbeat result for P5?

Compliance evidence:

What compliance controls have been evidenced so far?

Full audit trail (last 20 entries):

Show me the last 20 audit log entries

OpenClaw runs `az containerapp exec` to read the relevant JSON files and returns

a structured summary — you do not need to parse JSON manually.

────────────────────────────────────────────────────────────────────────────────

Step 6 — Generating Stakeholder Reports

OpenClaw generates PMO status reports on demand. These are ready to send to

Cisco stakeholders or paste into the change management ticket.

Executive summary (for Cisco sponsor):

Generate an executive status report for Cisco

Returns: current phase, % complete, gates passed, key risks, next milestone.

Concise, bottom-line-first — no technical detail.

Technical status (for Cisco CISO / IT lead):

Generate a technical status report for the Cisco security team

Returns: agent run results, heartbeat rates, compliance controls evidenced,

open gaps, stuck accounts if any.

Weekly PMO directive:

Generate this week's PMO directive

Returns: JSON PMO Directive Payload with action items per team, due dates,

gate dependencies.

Gate sign-off document:

Generate the YC-P4 sign-off summary

Returns: formatted gate criteria, pass/fail status, pending approvals, ready

for inclusion in the change management ticket.

**Rule:** OpenClaw never fabricates gate status or agent outcomes.

If data is missing from the output files, it says so — it does not fill gaps.

────────────────────────────────────────────────────────────────────────────────

Step 7 — Handling Failures

If an agent fails mid-phase, OpenClaw reports the failure and does not advance.

Common failure responses:

ETL failed on Wave 3 — what happened?

OpenClaw reads the error from `output/logs/audit.jsonl`, identifies the cause,

and recommends the fix from the runbook troubleshooting table.

Re-run just the ETL agent for P5

OpenClaw runs `python3 cli.py agent 04-etl --phase P5` — not the full phase,

just the failed agent.

Is the watchdog active?

OpenClaw checks whether Agent 04's watchdog timer is running (auto-unfreezes

vaults if the container times out). If a vault was left frozen due to failure,

OpenClaw can trigger the emergency unfreeze:

Emergency unfreeze all vaults

OpenClaw runs the coordinator's emergency unfreeze path and confirms.

────────────────────────────────────────────────────────────────────────────────

What OpenClaw Will Not Do

| Action | Why |
| --- | --- |
| Approve a Yellow Checkpoint gate unilaterally | Gates require human sign-off from named approvers |
| Run a phase without confirmation | Always confirms scope before live execution |
| Skip the dry-run recommendation | Always suggests dry run first for P4, P5, P6 |
| Fabricate results | If output files are missing, it reports missing — not assumed pass |
| Write to CyberArk or KeeperPAM directly | Read-only PMO role — only the Container App agents write |
| Push to git or modify runbooks | Outside the PMO scope — refer to iOPEX delivery engineer |

────────────────────────────────────────────────────────────────────────────────

Quick Reference — Common Instructions

| What you want | What to say to OpenClaw |
| --- | --- |
| Start the project | Start migration shift-20260401-001 |
| Dry run a phase | Run P3 dry run |
| Execute a phase | Run P3 live |
| Check status | Check migration status |
| Read a report | Show me the P4 heartbeat results |
| Check gate | Is YC-P4 ready? |
| Advance phase | Advance to P5 |
| Executive report | Generate executive status report |
| Re-run one agent | Re-run agent 05 heartbeat for P5 |
| Emergency unfreeze | Emergency unfreeze — agent 04 failed |
| Dashboard URL | What is the dashboard URL for Cisco? |
| This week's actions | What needs to happen this week? |

────────────────────────────────────────────────────────────────────────────────

Troubleshooting

| Issue | Cause | Fix |
| --- | --- | --- |
| OpenClaw doesn't know the Container App name | TOOLS.md not updated in P0 | Update Resource Group and Container App fields in TOOLS.md |
| az containerapp exec fails with auth error | az login expired | Run az login on the PC; re-open OpenClaw session |
| OpenClaw reports "output file missing" | Phase hasn't run yet | Normal — run the phase first |
| Gate check shows stale data | Dashboard blob not updated | Run python3 cli.py status to confirm; trigger manual export if needed |
| OpenClaw gives wrong phase | SOUL.md has old phase hardcoded | Update CURRENT line in SOUL.md to current phase |

────────────────────────────────────────────────────────────────────────────────

Next Step

→ [P0_environment_setup.md](P0_environment_setup.md) — Service accounts, config.json, network connectivity, preflight checks.