iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook P4 — Pilot Migration (Wave 1)

CyberArk → KeeperPAM Migration | SHIFT System

| Phase | P4 — Pilot Migration (Wave 1) |
| --- | --- |
| Duration | 1–2 weeks |
| Agents | 04 → 05 |
| Gate | YC-P4 — Heartbeat ≥ 95%, client sign-off |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: Live ETL of Wave 1 (test/dev accounts). First production password migration. Heartbeat validation.

Duration: 1–2 weeks

Prerequisite: P3 complete, YC-P3 approved, all vaults created in KeeperPAM.

Who runs this: iOPEX delivery engineer (client on standby)

Agent sequence: `04-etl` → `05-heartbeat`

────────────────────────────────────────────────────────────────────────────────

P4 Checklist

☐  Wave 1 account list confirmed (test/dev accounts only)

☐  Client change management ticket open for maintenance window

☐  Rollback plan documented and agreed

☐  Both CyberArk admin and KeeperPAM admin on standby during ETL run

☐  Watchdog timer setting confirmed (default: 120 min auto-unfreeze)

☐  Agent 13 re-run confirmed — no platform drift since P2

────────────────────────────────────────────────────────────────────────────────

Agent 13 — Platform Re-Validation (P4 Pre-Check)

Re-run platform validation to confirm no drift since P2.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 13-platform-plugins --phase P4"

Expected: 0 new missing record types. If any appear, import before running ETL.

────────────────────────────────────────────────────────────────────────────────

Agent 04 — ETL Orchestration (Pilot)

The ETL pipeline. This migrates real passwords. 7-step execution:

# Dry run — verifies account selection and transformation, NO API writes to KeeperPAM

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 04-etl --phase P4 --dry-run"

# Review dry-run output, then execute pilot

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 04-etl --phase P4"

ETL Pipeline — 7 Steps:

| Step | Action | Reversible? |
| --- | --- | --- |
| 1 FREEZE | Disable CPM rotation on Wave 1 accounts (source) | Yes — UNFREEZE |
| 2 EXPORT | Retrieve passwords via POST /Accounts/{id}/Password/Retrieve | N/A |
| 3 TRANSFORM | Map CyberArk account fields to KeeperPAM record fields | N/A |
| 4 VAULT VERIFY | Confirm target vaults exist (created in P3) | N/A |
| 5 IMPORT | Create records in KeeperPAM via POST /records | Yes — delete records |
| 6 HEARTBEAT | Trigger rotation check on imported records | N/A |
| 7 UNFREEZE | Re-enable CPM on source accounts | N/A |

Field transformation (CyberArk → KeeperPAM):

| CyberArk Field | KeeperPAM Field |
| --- | --- |
| userName | username |
| address | host / machine |
| platformId | recordType |
| safeName | vault |
| platformAccountProperties | custom notes |
| name | record title |

Watchdog timer:

The ETL runs a background watchdog timer (default 120 min). If the pipeline does not complete within the window, the watchdog automatically unfreezes source accounts. This prevents accounts being locked out of rotation indefinitely.

# Check watchdog setting in agent_config.json

grep -A3 "watchdog" agent_config.json

To extend: set `"watchdog_minutes": 240` in `agent_config.json` for large batches.

Monitor ETL progress:

# In a separate terminal — tail audit log

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "tail -f output/logs/audit.jsonl"

# Check current step

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py status"

Review ETL results:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_04_etl_P4.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

print('Accounts processed:', data.get('accounts_processed'))

print('Successfully imported:', data.get('imported_count'))

print('Failed imports:', data.get('failed_count'))

print('Skipped (no password):', data.get('skipped_count'))

print('Linked accounts:', data.get('linked_count'))

steps = data.get('steps', {})

for step, result in steps.items():

status = 'OK' if result.get('success') else 'FAIL'

print(f'  [{status}] {step}')

\""

ETL rollback (if needed):

# If ETL fails mid-run, emergency unfreeze all frozen accounts

# The coordinator handles SIGTERM/SIGINT automatically

# Manual emergency unfreeze:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 -c \"

from core.cyberark_client import CyberArkClient

import json

config = json.load(open('config.json'))

with CyberArkClient(config['cyberark_on_prem']) as client:

# Unfreeze all accounts in Wave 1

client.unfreeze_all_wave1_accounts()

\""

────────────────────────────────────────────────────────────────────────────────

Agent 05 — Heartbeat Validation

Runs 10 post-migration checks against all Wave 1 imported records.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 05-heartbeat --phase P4"

10 Validation Categories:

| # | Check | Pass Condition |
| --- | --- | --- |
| 1 | Record count parity | Imported = expected |
| 2 | Vault assignment | Every record in correct vault |
| 3 | Permission parity | Members assigned, count matches |
| 4 | Password rotation | ≥ 95% pass rotation check |
| 5 | Password retrieval | Retrieve returns non-empty |
| 6 | Linked record integrity | Linked accounts intact |
| 7 | Record type assignment | Correct record type on all records |
| 8 | Audit event presence | Migration events in KeeperPAM audit |
| 9 | Orphan records | 0 records without vault |
| 10 | Source account state | Source accounts still accessible |

Overall pass threshold: 95% or higher on rotation check; 100% on structural checks (1, 2, 3, 6, 7, 9).

Review heartbeat results:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_05_heartbeat_P4.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

overall = data.get('overall_pass_rate', 0)

print(f'Overall pass rate: {overall:.1%}')

cats = data.get('categories', {})

for name, result in cats.items():

status = 'PASS' if result.get('passed') else 'FAIL'

detail = result.get('detail', '')

print(f'  [{status}] {name}: {detail}')

\""

If heartbeat fails:

| Failure | Likely Cause | Action |
| --- | --- | --- |
| Check 4 rotation < 95% | KeeperPAM rotation engine not connected to host | Network path issue — escalate to client infra team |
| Check 5 retrieval empty | Password field mismatch in record type | Fix record type field mapping, re-run ETL for failed records |
| Check 6 linked records | Linked account import failed | Identify failed linked accounts in ETL report, re-import |
| Check 9 orphan records | Vault creation failed for some safes | Re-run Agent 03 for failed vaults |

Threshold-based outcome:

≥ 95% pass: PROCEED to P5

90–95% pass: REVIEW — document failures, get client approval to proceed

< 90% pass: BLOCK — do not proceed to P5, investigate and re-run

────────────────────────────────────────────────────────────────────────────────

P4 Output Files

| File | Contents |
| --- | --- |
| output/reports/agent_13_platform_plugins_P4.json | Platform re-validation |
| output/reports/agent_04_etl_P4.json | ETL pipeline results |
| output/reports/agent_05_heartbeat_P4.json | 10-category heartbeat results |
| output/logs/audit.jsonl | All migration events (SHA-256 chain) |

────────────────────────────────────────────────────────────────────────────────

Yellow Checkpoint YC-P4

Gate before advancing to P5. Requires:

☐  Heartbeat pass rate ≥ 95%

☐  All structural checks (1, 2, 3, 6, 7, 9) = 100%

☐  Client confirmed Wave 1 apps still functioning (smoke test by app team)

☐  Migration lead sign-off

☐  Client sign-off on pilot results

☐  No escalated permissions applied without written approval

# After approval, advance to P5

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py advance"

────────────────────────────────────────────────────────────────────────────────

Next Step

→ [P5_production.md](P5_production.md) — Production batch migration, Waves 1–5. Integration repointing. Compliance evidence collection.