iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook P5 — Production Migration (Waves 1–5)

CyberArk → KeeperPAM Migration | SHIFT System

| Phase | P5 — Production Migration (Waves 1–5) |
| --- | --- |
| Duration | 4–6 weeks |
| Agents | 04 → 05 → 06 → 14 → 07 |
| Gate | YC-P5 — Per-wave gates + all waves complete |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: Full production ETL across all 5 waves. Integration repointing. New app onboarding. Compliance evidence collection.

Duration: 4–6 weeks

Prerequisite: P4 complete, YC-P4 approved, pilot heartbeat ≥ 95%.

Who runs this: iOPEX delivery engineer (client teams on standby per wave)

Agent sequence (per wave): `04-etl` → `05-heartbeat` → `06-integration` → `14-onboarding` → `07-compliance`

────────────────────────────────────────────────────────────────────────────────

Wave Schedule

Plan wave execution windows with the client. Each wave should run in a scheduled maintenance window.

| Wave | Tier | Typical Accounts | Suggested Window |
| --- | --- | --- | --- |
| 1 | Test/Dev | Lowest risk | Off-hours, any day |
| 2 | Standard Users | Medium risk | Weekend window |
| 3 | Infrastructure | High risk | Weekend, with rollback plan |
| 4 | NHIs | High risk | Dedicated weekend window |
| 5 | Critical/Privileged | Highest risk | Board-approved window, all hands on deck |

────────────────────────────────────────────────────────────────────────────────

Per-Wave Execution

Repeat this sequence for each wave. Wave 1 was completed in P4; start P5 from Wave 2 (or re-run Wave 1 if P4 was a subset).

Run the wave:

WAVE=2  # Change per wave

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py run P5 --dry-run"

# After dry-run review:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py run P5"

The coordinator runs all P5 agents in sequence for the configured wave set.

────────────────────────────────────────────────────────────────────────────────

Agent 04 — ETL Orchestration (Production Waves)

Same 7-step pipeline as P4 pilot, at full production scale.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 04-etl --phase P5"

Batch sizing recommendations by wave:

| Wave | Recommended Batch | Rationale |
| --- | --- | --- |
| 1–2 | 500 accounts | Stable, low-risk |
| 3 | 200 accounts | More complex, infrastructure-critical |
| 4 (NHI) | 100 accounts | Complex dependencies, more validation needed |
| 5 (Critical) | 50 accounts | Maximum caution, individual verification |

Adjust in `agent_config.json`:

{

"agent_04_etl": {

"batch_size": 200,

"watchdog_minutes": 180

}

}

Monitor per-batch progress:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "tail -f output/logs/audit.jsonl | grep -E '(IMPORT|FREEZE|UNFREEZE|batch)'"

Cumulative ETL results:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_04_etl_P5.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

print('Wave:', data.get('wave'))

print('Accounts processed:', data.get('accounts_processed'))

print('Imported:', data.get('imported_count'))

print('Failed:', data.get('failed_count'))

print('Skipped:', data.get('skipped_count'))

\""

────────────────────────────────────────────────────────────────────────────────

Agent 05 — Heartbeat Validation (Post-Wave)

Run after every wave's ETL completes.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 05-heartbeat --phase P5"

YC-P5 gate applies after every wave. Do not start the next wave until the current wave's heartbeat meets threshold.

| Wave | Minimum Pass Rate | Notes |
| --- | --- | --- |
| 1–2 | 95% | Standard threshold |
| 3 | 97% | Infrastructure accounts are higher stakes |
| 4 | 97% | NHI rotation failures can cascade |
| 5 | 99% | Critical accounts — near-zero tolerance |

────────────────────────────────────────────────────────────────────────────────

Agent 06 — Integration Repointing (CCP/AAM)

Scans application codebases for CyberArk CCP/AAM patterns and generates KeeperPAM replacement code.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 06-integration --phase P5"

Configure scan directories in `agent_config.json`:

{

"agent_06_integration": {

"scan_directories": [

"/mnt/app-source/backend",

"/mnt/app-source/scripts",

"/mnt/config-repo"

],

"output_replacements": true,

"languages": ["python", "powershell", "csharp", "java"]

}

}

Review scan results:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_06_integration_P5.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

print('Files scanned:', data.get('files_scanned'))

print('Integrations found:', data.get('integration_count'))

print('Replacements generated:', data.get('replacements_generated'))

findings = data.get('findings', [])

for f in findings[:10]:

print(f'  {f[\\\"file\\\"]}: {f[\\\"pattern\\\"]} (line {f[\\\"line\\\"]})')

\""

Distribute replacement code artifacts to application teams. Each team must:

Review the generated replacement code

Test against KeeperPAM staging

Deploy to production apps

Confirm via Agent 06 re-scan (0 CyberArk patterns remaining)

Integration repointing is NOT complete until all app teams confirm.

────────────────────────────────────────────────────────────────────────────────

Agent 14 — Application Onboarding (P5 Production)

Processes new application onboarding requests that were queued during P3 or discovered during Wave ETL.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 14-onboarding --phase P5"

Add new onboarding requests as they come in during P5:

{

"agent_14_onboarding": {

"pending_requests": [

{

"app_name": "NewApp-Prod",

"account_name": "svc-newapp-db",

"target_address": "db-prod.client.internal",

"safe_name": "NewApp-Prod",

"platform_id": "MSSql",

"username": "svc-newapp-db"

}

]

}

}

────────────────────────────────────────────────────────────────────────────────

Agent 07 — Compliance & Audit

Collects compliance evidence after each wave. Maps every migration action to PCI-DSS, NIST 800-53, HIPAA, and SOX controls.

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 07-compliance --phase P5"

Compliance frameworks covered:

| Framework | Key Controls Evidenced |
| --- | --- |
| PCI-DSS | Req 7 (least privilege), Req 10 (audit logging), Req 8 (ID management) |
| NIST 800-53 | AC-2, AC-3, AC-6, AU-2, AU-9, IA-5 |
| HIPAA | Access controls, audit controls, integrity |
| SOX | Segregation of duties, privileged access management, audit trail |

Review compliance evidence:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_07_compliance_P5.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

for framework, controls in data.get('controls_evidenced', {}).items():

print(f'{framework}: {len(controls)} controls evidenced')

gaps = data.get('compliance_gaps', [])

if gaps:

print(f'GAPS ({len(gaps)}):')

for g in gaps:

print(f'  [{g[\\\"risk\\\"]}] {g[\\\"control\\\"]}: {g[\\\"finding\\\"]}')

\""

────────────────────────────────────────────────────────────────────────────────

P5 Output Files

| File | Contents |
| --- | --- |
| output/reports/agent_04_etl_P5.json | Full ETL results per wave |
| output/reports/agent_05_heartbeat_P5.json | Heartbeat results per wave |
| output/reports/agent_06_integration_P5.json | Integration scan + replacement artifacts |
| output/reports/agent_07_compliance_P5.json | Compliance evidence per framework |
| output/reports/agent_14_onboarding_P5.json | New app onboarding results |
| output/logs/audit.jsonl | Complete audit trail (SHA-256 chain) |
| output/reports/integration_replacements/ | Per-language replacement code files |

────────────────────────────────────────────────────────────────────────────────

P5 Troubleshooting

| Issue | Cause | Fix |
| --- | --- | --- |
| ETL rate-limited by KeeperPAM | Too many requests per second | Increase rate_limit in config (0.5s between calls) |
| Agent 06 scan misses files | Binary/compiled assets | Document as manual review item |
| Heartbeat < threshold after Wave 4 | NHI rotation endpoint not accessible | Check network path from KeeperPAM to target systems |
| Agent 07 missing controls | Audit log gap during wave | Review audit.jsonl for gaps; supplement with PVWA export |
| State corruption mid-wave | Container restart | Re-run failed agent; state auto-recovers from last checkpoint |

────────────────────────────────────────────────────────────────────────────────

Wave Completion Gate (YC-P5 — per wave)

Before starting each subsequent wave:

☐  ETL failure rate < 1%

☐  Heartbeat pass rate meets wave threshold

☐  Application team confirmed integration repointing complete (for apps in this wave)

☐  Compliance agent run and evidence collected

☐  Migration lead sign-off

☐  No open P4/P5 incidents

After all 5 waves complete:

☐  Total account count in KeeperPAM = total source account count (±1% tolerance)

☐  All integration repointing confirmed by all app teams

☐  Full compliance evidence set collected

# After all waves complete, advance to P6

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py advance"

────────────────────────────────────────────────────────────────────────────────

Next Step

→ [P6_parallel_running.md](P6_parallel_running.md) — Parallel running (both systems live), fleet management, final cutover.