iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook 02 — Stakeholder Dashboard

CyberArk → KeeperPAM Migration | SHIFT System

| Scope | Activate live stakeholder dashboard — iOPEX + client visibility |
| --- | --- |
| Duration | 30 minutes |
| Prerequisite | Azure deployment complete, deploy.sh run |
| Audience | iOPEX delivery team + Cisco migration stakeholders |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: Activate the SHIFT Migration Control Center for live stakeholder visibility.

Share the dashboard URL with iOPEX team and client (Cisco). Dashboard auto-refreshes

every 60 seconds from Azure Blob Storage as the migration progresses.

Duration: 30 minutes

Prerequisite: [01_azure_deployment.md](01_azure_deployment.md) complete — Bicep deployed, deploy.sh run.

Who runs this: iOPEX delivery engineer

Audience: iOPEX delivery team + Cisco migration stakeholders (read-only)

────────────────────────────────────────────────────────────────────────────────

How It Works

Azure Container App (migration runs)

└── After every agent completes automatically:

core/dashboard_export.py

├── Reads current phase & status from migration state

├── Reads agent report JSON files (ETL counts, heartbeat rates, compliance)

├── Reads last 10 audit log entries for activity feed

└── Uploads status.json ──────────────────────────────────────────┐

│

Azure Blob Storage (public read, non-sensitive data only)                    │

https://<envName>dash.blob.core.windows.net/dashboard/status.json ◄────────┘

│

│  (fetched every 60 seconds)

▼

SHIFT Migration Control Center

(browser — iOPEX team + Cisco stakeholders)

What the blob contains: Phase progress, account counts, heartbeat pass rates, agent

statuses, wave results, Yellow Checkpoint states, compliance evidence summary, recent

activity log. No credentials, no raw account data, no audit log hashes.

────────────────────────────────────────────────────────────────────────────────

Step 1 — Get the Dashboard Blob URL

The blob URL is output by the deployment script. Retrieve it:

RG="rg-pam-migration"

DASHBOARD_URL=$(az deployment group show \

--resource-group "$RG" \

--name main \

--query properties.outputs.dashboardUrl.value \

--output tsv)

echo "Dashboard blob URL: $DASHBOARD_URL"

Expected format:

https://<envName>dash.blob.core.windows.net/dashboard/status.json

**Note:** If deploy.sh was run, the Container App already has `DASHBOARD_STORAGE_URL`

set as an environment variable and will publish updates automatically. Verify:

```bash

az containerapp show --name "$APP_NAME" --resource-group "$RG" \

--query "properties.template.containers[0].env[?name=='DASHBOARD_STORAGE_URL'].value" \

--output tsv

```

────────────────────────────────────────────────────────────────────────────────

Step 2 — Trigger the First Status Export

Before sharing the URL, confirm the blob contains live data:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py status"

Then manually trigger the first export:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 -c \"

from core.dashboard_export import DashboardExporter

from core.state import MigrationState

import json

with open('config.json') as f:

config = json.load(f)

state = MigrationState(state_dir='output/state')

exp = DashboardExporter(config, state, 'output/state')

ok = exp.export()

print('Export OK:', ok)

\""

Verify the blob is live:

curl -s "$DASHBOARD_URL" | python3 -c "

import json, sys

d = json.load(sys.stdin)

print('Migration ID:', d['meta']['migration_id'])

print('Phase:       ', d['meta']['current_phase'])

print('Last updated:', d['meta']['last_updated'])

print('Accounts:    ', d['dashboard']['stats']['total_accounts'])

"

────────────────────────────────────────────────────────────────────────────────

Step 3 — Activate Live Mode in the Control Center

Open the Control Center's `frontend/index.html` and set the blob URL:

<script>

window.DASHBOARD_CONFIG = {

blobUrl: "https://<envName>dash.blob.core.windows.net/dashboard/status.json",

pollInterval: 60

};

</script>

Replace `<envName>dash` with the actual storage account name from Step 1.

After this change:

The sidebar shows "Updated HH:MM:SS" in green when live data loads

All dashboard pages populate from the blob instead of mock data

The dashboard auto-refreshes every 60 seconds without any user action

Demo mode (empty `blobUrl`) is preserved for sales presentations

Redeploy the Control Center to publish the updated `index.html`:

# If hosted on Render.com (current config):

git add frontend/index.html

git commit -m "feat: activate live dashboard for Cisco migration"

git push origin main

# Render auto-deploys on push

# If hosted on Azure Static Web Apps:

az staticwebapp deploy \

--name "shift-control-center" \

--resource-group "$RG" \

--source ./frontend

────────────────────────────────────────────────────────────────────────────────

Step 4 — Share the Dashboard URL

Share the Control Center URL (not the blob URL) with stakeholders.

The blob URL is an internal implementation detail — stakeholders only need the app URL.

iOPEX team:

| Role | Access |
| --- | --- |
| Delivery Engineer | Full dashboard — all pages |
| Project Manager | Mission Control + Gate Tracker + Yellow Checkpoints |
| Practice Lead | All pages + compliance evidence |

Cisco stakeholders:

| Role | Recommended View | Page |
| --- | --- | --- |
| Executive Sponsor | Overall progress, gates passed | Mission Control |
| IT Project Manager | Phase timeline, wave schedule | Phase Explorer + Wave Execution |
| CISO / Security Lead | Compliance evidence, heartbeat rates | Agents + Yellow Checkpoints |
| CyberArk Admin | Parallel running status, fleet | Wave Execution + Gate Tracker |
| App Team Leads | Integration repointing status | Agents (Agent 06) |

**Note:** The dashboard is read-only — stakeholders cannot trigger approvals or

advance phases through it. All gate approvals go through iOPEX delivery engineer

+ client sign-off via change management, as documented in each phase runbook.

────────────────────────────────────────────────────────────────────────────────

Step 5 — Verify Auto-Update Cadence

Confirm the blob updates after migration runs:

| Trigger | When update appears |
| --- | --- |
| python3 cli.py run P1 | After each of the 6 P1 agents completes |
| python3 cli.py run P5 | After each wave agent (ETL, heartbeat, integration, compliance) |
| python3 cli.py advance | Immediately after phase advance |
| Manual: cli.py agent 05-heartbeat | After agent run completes |

The sidebar "Updated HH:MM:SS" timestamp shows the last time the browser received

fresh data. If it stops updating, check:

# Check Container App is running

az containerapp show --name "$APP_NAME" --resource-group "$RG" \

--query "properties.runningStatus" --output tsv

# Check blob was written recently (Last-Modified header)

curl -sI "$DASHBOARD_URL" | grep -i "last-modified"

────────────────────────────────────────────────────────────────────────────────

Dashboard Pages — What Stakeholders See

| Page | Key Information | Updates When |
| --- | --- | --- |
| Mission Control | Phase timeline, account counts, active agents, NHI count, gates passed | Every agent run |
| Phase Explorer | P0–P7 detail, agent sequence per phase, duration | Phase advance |
| Agents | All 15 agents — status (pending / active / complete), last run | Every agent run |
| Wave Execution | 5 waves — account counts, ETL step animation, heartbeat pass rate | After each wave ETL |
| Account Explorer | Total / migrated / failed / pending counts, migration % | After ETL agents |
| Gate Tracker | 7 Yellow Checkpoint gates — pending / active / passed | Phase advance |
| Yellow Checkpoints | Approval requirements per gate, who must sign off | Phase advance |
| Compliance | Frameworks evidenced (PCI-DSS, NIST, HIPAA, SOX), open gaps | After Agent 07 runs |

────────────────────────────────────────────────────────────────────────────────

Troubleshooting

| Issue | Cause | Fix |
| --- | --- | --- |
| Sidebar shows "Demo mode" | blobUrl not set in index.html | Complete Step 3 |
| Blob returns 404 | Container App hasn't run yet | Run Step 2 (manual export) |
| Data is stale | Container App stopped between phases | Normal — updates on next cli.py run |
| CORS error in browser | Browser policy blocking cross-origin fetch | Confirm allowBlobPublicAccess: true in Bicep; CORS rule deployed |
| Blob URL not in deploy output | Old Bicep deployment pre-dashboard | Re-run az deployment group create with updated main.bicep |

────────────────────────────────────────────────────────────────────────────────

After the Migration Completes (P7)

Once P7 closes:

The final `dashboard_status.json` blob remains accessible as a read-only record

Update `blobUrl` to point to the archived final state (or leave as-is)

The Control Center shows the final completed view — a reference for post-migration audits

Optionally revoke public blob access after the project close-out period

# After P7 — lock down the dashboard storage (optional, 90 days post-cutover)

az storage container set-permission \

--account-name "${ENVNAME}dash" \

--name "dashboard" \

--public-access "off" \

--auth-mode login

────────────────────────────────────────────────────────────────────────────────

Next Step

→ [P0_environment_setup.md](P0_environment_setup.md) — Service accounts, config.json, network connectivity, preflight checks.