iOPEX  |  SHIFT Migration System  |  CyberArk → KeeperPAM

Runbook P7 — Decommission & Close-Out

CyberArk → KeeperPAM Migration | SHIFT System

| Phase | P7 — Decommission & Close-Out |
| --- | --- |
| Duration | 2–3 weeks |
| Agents | 07 |
| Gate | YC-P7 — Final close-out sign-off |
| Classification | CONFIDENTIAL |

────────────────────────────────────────────────────────────────────────────────

Scope: CyberArk on-prem decommission. Final audit report. Compliance evidence package. Project close-out documentation.

Duration: 2–3 weeks

Prerequisite: P6 complete, YC-P6 approved, cutover confirmed.

Who runs this: iOPEX delivery engineer + client operations + compliance team

Agent sequence: `07-compliance`

────────────────────────────────────────────────────────────────────────────────

P7 Checklist

☐  CyberArk CPM service stopped on all servers

☐  CyberArk PVWA access revoked for all migration service accounts

☐  Backup of CyberArk vault exported and archived (per client retention policy)

☐  Final compliance report generated

☐  Audit log archive transferred to client

☐  Knowledge transfer to client operations team complete

☐  Project close-out document signed

────────────────────────────────────────────────────────────────────────────────

Step 1 — Final Compliance Report

Agent 07 generates the complete compliance evidence package covering the full migration lifecycle (P0–P7).

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 07-compliance --phase P7"

What the P7 compliance run produces:

| Evidence Item | Framework | Control |
| --- | --- | --- |
| Full audit log with SHA-256 chain | All | Audit integrity |
| Permission preservation evidence | PCI-DSS | Req 7.1 |
| Zero-data-loss confirmation | NIST | AU-9 |
| Segregation of duties log | SOX | SOD evidence |
| NHI migration evidence | NIST | IA-5 |
| Parallel running access controls | SOX | Privileged access |
| Cutover timestamp and confirmation | All | Change management |
| Human approval gate log | SOX | Management approval |

Review final compliance report:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "cat output/reports/agent_07_compliance_P7.json | python3 -c \"

import json, sys

data = json.load(sys.stdin)

print('Migration ID:', data.get('migration_id'))

print('Total phases covered:', data.get('phases_covered'))

print('Total accounts migrated:', data.get('total_accounts_migrated'))

print('Zero data loss confirmed:', data.get('zero_data_loss'))

print('Compliance frameworks evidenced:')

for fw in data.get('frameworks_evidenced', []):

controls = data['controls_evidenced'].get(fw, [])

print(f'  {fw}: {len(controls)} controls')

gaps = data.get('open_gaps', [])

if gaps:

print(f'OPEN GAPS ({len(gaps)}):')

for g in gaps:

print(f'  [{g[\\\"risk\\\"]}] {g[\\\"control\\\"]}: {g[\\\"finding\\\"]}')

else:

print('Open gaps: 0 (clean)')

\""

All open compliance gaps must be resolved before final sign-off.

────────────────────────────────────────────────────────────────────────────────

Step 2 — Archive Audit Logs

The SHA-256 hash-chained audit log is the tamper-evident record of the entire migration. Archive it permanently.

# Copy audit log to Azure Storage (long-term archive)

STORAGE_ACCOUNT="<envName>store"

CONTAINER="migration-audit-logs"

MIGRATION_ID=$(python3 cli.py status | grep "Migration ID" | awk '{print $3}')

az storage blob upload \

--account-name "$STORAGE_ACCOUNT" \

--container-name "$CONTAINER" \

--name "${MIGRATION_ID}/audit.jsonl" \

--file output/logs/audit.jsonl \

--auth-mode login

# Verify upload

az storage blob show \

--account-name "$STORAGE_ACCOUNT" \

--container-name "$CONTAINER" \

--name "${MIGRATION_ID}/audit.jsonl" \

--auth-mode login \

--query "{size:properties.contentLength, md5:properties.contentSettings.contentMd5}" \

--output table

Retention: Keep audit logs for minimum 7 years (PCI-DSS requirement). Configure blob lifecycle policy:

az storage account management-policy create \

--account-name "$STORAGE_ACCOUNT" \

--policy '{

"rules": [{

"name": "archive-after-90d",

"type": "Lifecycle",

"definition": {

"actions": {"baseBlob": {"tierToArchive": {"daysAfterModificationGreaterThan": 90}}},

"filters": {"blobTypes": ["blockBlob"], "prefixMatch": ["migration-audit-logs/"]}

}

}]

}'

────────────────────────────────────────────────────────────────────────────────

Step 3 — Archive All Migration Reports

# Upload all reports to Azure Storage

az storage blob upload-batch \

--account-name "$STORAGE_ACCOUNT" \

--destination "$CONTAINER/${MIGRATION_ID}/reports" \

--source output/reports/ \

--auth-mode login

echo "Reports archived: $(az storage blob list \

--account-name "$STORAGE_ACCOUNT" \

--container-name "$CONTAINER" \

--prefix "${MIGRATION_ID}/reports/" \

--auth-mode login --query 'length(@)' --output tsv) files"

────────────────────────────────────────────────────────────────────────────────

Step 4 — CyberArk On-Prem Decommission

Work with the client's CyberArk admin and infrastructure team.

Decommission checklist (client-executed):

| Step | Action | Team | Verified |
| --- | --- | --- | --- |
| 1 | Stop CyberArk CPM services on all CPM servers | Infra |  |
| 2 | Stop CyberArk PVWA application pool on all PVWA servers | Infra |  |
| 3 | Revoke migration service account (svc-iopex-migration) | CyberArk admin |  |
| 4 | Revoke all user access to PVWA | CyberArk admin |  |
| 5 | Export full CyberArk vault backup (DR copy) | CyberArk admin |  |
| 6 | Archive PSM session recordings (if applicable) | CyberArk admin |  |
| 7 | Power off CyberArk server VMs (do not delete immediately) | Infra |  |
| 8 | Update DNS: remove PVWA CNAME/A records (or redirect) | Networking |  |
| 9 | Close firewall rules to PVWA (inbound 443 from client network) | Security |  |
| 10 | Schedule VM deletion after 90-day hold period | Infra |  |

**Do not delete CyberArk VMs immediately.** Hold for 90 days post-cutover as a safety net. After 90 days with no retrieval requests against CyberArk, decommission fully.

────────────────────────────────────────────────────────────────────────────────

Step 5 — Migration Service Account Cleanup

Remove all iOPEX migration service accounts and credentials from the client environment:

# Remove KeeperPAM OAuth2 client used for migration

# (Client KeeperPAM admin action — do in KeeperPAM admin console)

# The migration client ID should be DIFFERENT from operational client IDs

# Rotate or revoke Azure AD service accounts used by the Container App

az containerapp update \

--name "$APP_NAME" --resource-group "$RG" \

--remove-env-vars "CYBERARK_USERNAME" "CYBERARK_PASSWORD"

# Archive Key Vault migration secrets (soft delete, don't purge yet)

az keyvault secret set-attributes \

--vault-name "<kv-name>" \

--name "CYBERARK-USERNAME" \

--enabled false

az keyvault secret set-attributes \

--vault-name "<kv-name>" \

--name "CYBERARK-PASSWORD" \

--enabled false

────────────────────────────────────────────────────────────────────────────────

Step 6 — Knowledge Transfer

Before project close-out, deliver to client operations team:

| Deliverable | Format | Contents |
| --- | --- | --- |
| KeeperPAM Operations Runbook | DOCX | Day-to-day PAM operations in KeeperPAM |
| Incident Response Playbook | DOCX | PAM-related incident scenarios and response |
| Onboarding Guide | DOCX | How to onboard new applications using Agent 14 |
| Architecture Diagram | PPTX | Final as-built KeeperPAM architecture |
| Audit Log Verification Guide | DOCX | How to verify SHA-256 chain integrity |
| Contact Matrix | DOCX | KeeperPAM support, iOPEX contacts, client PAM team |

Run the onboarding demo with client operations team:

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py agent 14-onboarding --phase P5"

Walk through the 10-step pipeline with a test application.

────────────────────────────────────────────────────────────────────────────────

Step 7 — Final Migration Status Report

az containerapp exec \

--name "$APP_NAME" --resource-group "$RG" \

--command "python3 cli.py status"

Expected final status:

Migration ID : shift-YYYYMMDD-001

Phase        : P7

Status       : complete

Started      : YYYY-MM-DDTHH:MM:SSZ

Completed    : YYYY-MM-DDTHH:MM:SSZ

Total phases : P0-P7 (all complete)

Accounts     : NNNN migrated / 0 failed / 0 pending

────────────────────────────────────────────────────────────────────────────────

P7 Output Files

| File | Contents |
| --- | --- |
| output/reports/agent_07_compliance_P7.json | Final compliance evidence package |
| output/logs/audit.jsonl | Complete migration audit trail |
| Azure Storage archive | All reports + audit log (7-year retention) |

────────────────────────────────────────────────────────────────────────────────

Yellow Checkpoint YC-P7 — Final Project Close-Out

All must be complete before project is closed:

| Item | Owner | Status |
| --- | --- | --- |
| Compliance report — 0 open gaps | iOPEX + Client Compliance |  |
| Audit log archived to Azure Storage | iOPEX |  |
| CyberArk CPM and PVWA services stopped | Client Infra |  |
| Migration service accounts revoked | Client Security |  |
| 90-day CyberArk hold period confirmed | Client Infra |  |
| Knowledge transfer sessions complete | iOPEX |  |
| Final migration summary signed | Client Executive |  |
| SHIFT project closure ticket closed | iOPEX PMO |  |

────────────────────────────────────────────────────────────────────────────────

Post-Migration Monitoring Recommendations

Advise the client to monitor for 30 days post-cutover:

| Metric | Tool | Threshold |
| --- | --- | --- |
| KeeperPAM rotation failures | KeeperPAM dashboard | 0 unresolved |
| Failed password retrievals | KeeperPAM audit | < 0.1% |
| Any PVWA access attempts | CyberArk PVWA logs (still running in hold period) | Alert on any access |
| New app onboarding requests | Agent 14 queue | Respond within SLA |

────────────────────────────────────────────────────────────────────────────────

Migration Complete

The CyberArk on-prem → KeeperPAM migration is complete. All privileged credentials are under KeeperPAM governance. The SHA-256 audit chain provides tamper-evident proof of the full migration lifecycle for compliance purposes.

Total scope completed:

P0 through P7 — all 8 phases

15 agents executed

7 Yellow Checkpoint gates approved

Full compliance evidence package delivered